6

# Report to Scrutiny Panel

| Name of Scrutiny Panel | Economy & Environment |  |
| --- | --- | --- |
| Meeting Date | 10th November 2016 |  |
| Subject | 20mph speed limits |  |
| Wards Affected | All |  |
| Report of | Progress report - Introduction of 20 mph Speed Limits in Calderdale – update. |
| Type of Item (please tick ) | Review existing policy |  |
|  | Development of new policy |  |
|  | Performance management (inc. financial) |  |
|  | Briefing (inc. potential areas for scrutiny) |  |
|  | Statutory consultation |  |
|  | Council request |  |
|  | Cabinet request |  |
|  | Member request for scrutiny (CCFA) |  |

Why is it coming here?

To provide the panel with information on the 20mph schemes that have already been introduced and to assess the progress of the programme (the programme is 2/3rds of the way through).

What are the key points?

- 3 phases remaining to be completed by end 2017 - Community engagement – attitudinal surveys in Todmorden and Sowerby Bridge; use of social media - Police engagement and enforcement. Formation of Calderdale Road Safety Partnership Board; Operation Hawmill - Speed and casualty measurement. Mean reduction of speed is 2.2mph taken from 1 million+ readings but there are variations in some areas. Overall, a 22% reduction in casualties.

Possible courses of action

- Continue the roll out of 20mph - Analyse areas where no reduction in casualties to understand underlying causes. Explore potential highway solutions (physical measures) budget dependent. - Continue actively promoting 20mph

Contact Officer

Paul Butcher, Director of Public Health

Should this report be exempt?

No

# Report to Scrutiny Panel

- Background

  - At the May 2014 Cabinet meeting, the Council agreed to a phased approach over 3 years for the implementation of 20mph areas on residential streets and this is due for completion by end of 2017.

  - The campaign message for 20mph is ‘Love our Streets’ - social media is used to promote stories and encourage conversations amongst residents.

http://20mph.livingcalderdale.co.uk/

https://www.facebook.com/LoveOurStreets

  - Phases 1 - 3 have been implemented with the exception of Mytholmroyd. This has been put on hold due to the potential design changes within the centre of Mytholmroyd as a result of the 2015 Boxing Day floods.  Phase 4a (Brighouse/Rastrick area) is currently being progressed. The remaining phases 4b and 5 are currently being prepared.

| Phase | Date planned or completed |
| --- | --- |
| Stainland, Elland, Pellon, Boothtown, Mixenden, Hopwood, St Johns | Pre 2014 |
| 1 a – Southowram and Siddal 1b – Skircoat Green, Savile Park and Manor Heath | Operational June 2015 |
| 2a – Todmorden & Walsden | Operational October 2015 |
| 2b- Sowerby Bridge | Operational December 2015 |
| 2c – Hebden Bridge (Mytholmroyd delayed) | Operational April 2016 |
| 3 – Ovenden/Illingworth | Operational October 2016 |
| 4a – Lower Valley (Bailiff Bridge, Rastrick, Brighouse, Clifton, Hove Edge) | March/April 2017 |
| 4b – Norwood Green, Hipperholme, Northowram, Shelf | May/June 2017 |
| 5 – Barkisland, Greetland | October 2017 |

1.4 Overall the cost for the 20mph schemes will be in the region of £850k of which  £520k was approved and allocated from the West Yorkshire Local Transport Plan that was specifically earmarked for this work and includes the legal advertising, design, installation and signage.   Spend to date and forecast for 2017 is:

|  | Actual spend to date | Forecast spend to end of scheme |
| --- | --- | --- |
| Public Health | £215,000 | £115,000 |
| Economy & Environment WY Local Transport Plan | £322,000 (split £97,000 and £225,000 capital) | £198,000 |

- Main issues for Scrutiny

2.1	Community engagement

- 2000 people across Calderdale were interviewed in February 2015 regarding their views and opinions on 20mph speed limits.  89% were in favour of the introduction of 20mph speed limits across our area.

- Legal consultation takes place on each scheme with stakeholders and residents and comments come into the team via the 20mph email inbox.

- From the outset whilst enforcement has been an issue raised by some residents, the public health emphasis has been upon changing social norms and encouraging drivers to follow the rules via educational and marketing initiatives. We all know that once habits are formed it can be very difficult for them to change.

- Social media is actively used to raise awareness whilst engaging with residents and enabling them to engage with each other. We have over 2000 followers on Facebook https://www.facebook.com/LoveOurStreets

- A door to door baseline survey / questionnaire of 400 people was conducted in September 2015 with Todmorden residents to understand attitudes and behaviours towards 20mph and active travel. A repeat survey was undertaken in Todmorden September 2016 (12 months after its introduction) to gauge changes in attitudes and activity levels.  Interim results show that whilst there has been no change in the mode of travel used, opinions on the 20mph scheme remain stable, with the vast majority of residents in support of the scheme (80%).  A full analysis of the survey is underway and the feedback will be assessed which will help to determine the interventions needed, for example, barriers to walking or cycling.    A similar survey was also undertaken in Sowerby Bridge and will be followed up in April/May 2017.

- A promotional company who specialise in face to face engagement has been used to promote 20mph and raise awareness with residents and businesses in local communities eg Todmorden and Brighouse.  Details of the Facebook page, website and email contact details for residents are provided.  Local businesses have been happy to pledge support for 20mph and have gladly displayed 20mph posters in windows.  Love our Streets 20mph posters have also been handed out to community groups that have requested them.

- An interactive educational E-learning app has been designed for use on the web and mobile devices.  The user navigates through a number of different scenarios which asks the user questions which challenge their assumptions about speed, injury, air quality and the environment. This will be ready for launch early 2017 and will feature on the Love Our Streets website and Facebook.  A communication plan will be developed to encourage a range of audiences to complete the app and share it with their friends. The ability to share the educational tool is critical to its success and it will actively ask the user to share via social media.

2.2	Police Engagement and Enforcement

20mph does have to be self- enforcing and the police will not generally enforce 20 mph unless there is evidence that safety is at risk and it is agreed as a local problem. This is no different to existing self-enforcement expectations in areas whatever the speed limits. Given the reduction in policing resources clearly managing expectations is critical.

Since the beginning of September 2016 the police have been active in many areas of Calderdale (including 20mph areas) through Operation Hawmill.  The police operation targets nuisance motorists and dangerous drivers and focuses on the four factors most likely to contribute to a fatal road traffic collisions (drink/drug use, speeding, using a mobile phone whilst driving and not wearing a seatbelt).  Areas that will be targeted have been selected in relation to the area where they receive most complaints.  They include  Warley, Park, Town Centre / Boothtown,  Skircoat.   Additional funding will be needed if this work is to continue.

In addition, the Police continue to work closely with neighbourhood teams and schools to educate young people about the impact of speeding and road safety, eg Boothtown, where the school children are taken out into the community and see the speed gun being used.  This activity is driven by local requests either from ward forums; community groups or the local school.

Updates on activities in an area are posted on the police Facebook pages ‘West Yorkshire Police Halifax’ and ‘West Yorkshire Police Valley’ and we regularly cross post these to the ‘Love Our Streets’ Facebook page so that residents get up to date information on the action that the police are taking about speed and anti-social driving.

A Calderdale Road Safety Partnership Board is in the process of being established to increase collaborative working between the police and other stakeholders.

2.3	Changes in Average Speeds Following Implementation of 20mph Speed Limits

Even a 1mph reduction in speed reduces the risk of accidents by 6%.  Speed tubes (automatic traffic counters) were placed at various locations on a mix of road types in the 20mph limit areas to record the traffic volumes and speed of vehicles.  These are installed prior to the 20mph and approximately 12 months after the scheme is operational.  The data was recorded by Leeds council and provided back to Calderdale council via a web report.  The report contains information on the total number of vehicles that data has been recorded for and also the average (mean) speed at the location.

The mean is calculated as the sum of all speeds recorded/the number of vehicles.  Overall, almost 2 million vehicle readings were taken and there was an average reduction in speed of 2.2mph across the 20mph locations resulting in an average speed of 22.3mph.

Of the streets/roads measured to date (in Boothtown, Elland, Hopwood, Mixenden, Pellon, Siddal, Stainland and Todmorden) all areas showed a reduction in the average speed.  The biggest reduction was seen in Boothtown which had a reduction of 5.4mph, followed by Elland which had a reduction of 4.0mph.  There are a small number of roads where speeds have not reduced and there are some challenging areas.  We will use the data to investigate what else can be done to reduce speed in these areas.  Infrastructure improvements may be necessary but will be dependent on budget availability in highways.  Appendix 1 gives details of the roads measured in each area and the average and 85th percentile speeds recorded.

| Area | Total No. of Vehicles | Mean speed | Reduction in Mean Speed |
| --- | --- | --- | --- |
| Boothtown |  |  |  |
| Before | 42161 | 26.8 |  |
| After | 40899 | 21.4 | 5.4 |
| Elland |  |  |  |
| Before | 179501 | 27.5 |  |
| After | 205295 | 23.4 | 4.0 |
| Hopwood |  |  |  |
| Before | 179157 | 24.3 |  |
| After | 165352 | 23.3 | 1.1 |
| Mixenden |  |  |  |
| Before | 71407 | 26.5 |  |
| After | 62981 | 24.0 | 2.5 |
| Pellon |  |  |  |
| Before | 173742 | 25.0 |  |
| After | 177616 | 23.4 | 1.7 |
| Siddal |  |  |  |
| Before | 59828 | 22.8 |  |
| After | 52889 | 22.6 | 0.2 |
| Stainland |  |  |  |
| Before | 166570 | 25.8 |  |
| After | 175294 | 22.8 | 3.0 |
| Todmorden |  |  |  |
| Before | 98092 | 21.1 |  |
| After | 97213 | 20.7 | 0.3 |
| Total |  |  |  |
| Before | 993079 | 24.6 |  |
| After | 1002882 | 22.3 | 2.2 |

2.4	CASUALTY DATA FOR 20MPH AREAS

30mph is never going to be safer than 20mph as a residential limit. It is recognised that slower speeds help to reduce the number of road collisions and the severity of any injuries suffered by the casualties. Evidence shows that at 30mph an impact collision leads to 45% of pedestrians being killed whereas at 20mph it leads to 5%. A 20mph limit also creates a more positive environment whereby residents feel more comfortable and less at risk from speeding vehicles.  Casualty figures have been assessed prior to the introduction of the 20mph area and the three years post introduction. There has been a reduction in casualties in all areas of 22%.  When compared to national and regional data the fall in our injuries on the roads is faster than other areas.  It implies that the 20mph policy  is making a difference   For example, Stainland has reduced from 10 in 2008–2011 to 1 in 2011- 2014 (no accidents were recorded in 2015); Elland has reduced from 21 in 2009-2012 to 19 in 2012–2015;  Boothtown has reduced from 8 in 2010-2012 to 1 in 2013 – 2015.

We need to be cautious of the small numbers but we can note the fact that there have been no fatalities since the introduction of 20mph limit areas to date.

See appendix 2 for key evidence from other areas.

| 20mph areas | Operational Dates |
| --- | --- |
| Stainland | March 2011 |
| Elland | April 2012 |
| Pellon | February 2013 |
| Boothtown | May 2013 |
| Mixenden | December 2013 |
| Hopwood | March 2014 |
| St Johns (extended area) | May 2014 |

| Site | Driver Passenger Slight | Ped Slight | Driver Passenger Serious | Ped Serious | Driver passenger Fatal | Ped Fatal | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Boothtown Before | 6 | 2 |  |  |  |  | 8 |
| Boothtown After |  | 1 |  |  |  |  | 1 |
| Elland Before | 9 | 8 | 1 | 3 |  |  | 21 |
| Elland After | 6 | 9 | 2 | 2 |  |  | 19 |
| Hopwood Before | 21 | 5 | 1 |  | 1 | 1 | 29 |
| Hopwood After | 20 | 8 | 3 | 2 |  |  | 33 |
| Mixenden Before | 11 | 3 | 4 | 1 |  |  | 19 |
| Mixenden After | 7 | 2 | 1 |  |  |  | 10 |
| Pellon Before | 27 | 6 | 3 | 3 |  |  | 39 |
| Pellon After | 15 | 12 | 1 | 5 |  |  | 33 |
| St John's Before | 13 | 11 |  | 2 |  | 1 | 27 |
| St John's After | 18 | 3 |  | 1 |  |  | 22 |
| Stainland Before | 8 | 1 |  | 1 |  |  | 10 |
| Stainland After | 1 |  |  |  |  |  | 1 |
| Before Total | 95 | 36 | 9 | 10 | 1 | 2 | 153 |
| After Total | 67 | 35 | 7 | 10 |  |  | 119 |

- Consultation

- Any proposal to change speed from 30mph down to 20mph must be supported by a separate legal speed limit order for each of the 20mph areas.   Each stage of this legal process has to be communicated and advertised to stakeholders and the general public.  This involves writing to stakeholders and advertising in relevant newspapers.

- Further action and timescales

- Monitor speeds (at 12 months) and casualties (after 3 years) in the remaining 20mph areas when data is available.

- Analyse areas where speed and casualties have not reduced and identify actions for improvements

- 8 VAS (Vehicle Actuated Signs) are now in place. They will not be a permanent feature in any particular street. The next steps are to work with Highways and Engineering to formalise the process for the most effective utilisation of these units and develop a rolling programme.

- Conclusions

  - Continue the phased implementation plan for 20 mph in residential areas.

5.2	 Actively promote 20mph through the “love our streets” campaign using social media.

5.3 Continue to work with the police and other stakeholders through the Calderdale Road Safety Partnership Board.

5.4 Launch the 20mph educational tool with appropriate and cost effective communications support

5.5 Monitor speeds (at 12 months) and casualties (after 3 years) in the remaining 20mph areas when data is available.

# Appendices

- Appendix1

- Speed data for Boothtown, Elland, Hopwood, Mixenden, Pellon, Siddal, Stainland, Todmorden

| BOOTHTOWN: BEFORE & AFTER SPEED SURVEYS. |
| --- |
| Results in (mph) based on 7 day (7am-7pm) average speed of all vehicles |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 20mph Area Operational: | Mar-13 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| LOCATION | Date | Total no of vehicles |  | Average |  | 85% |  | Standard deviation |  | Average change in speed |  | 85% change in speed |  |  |  |  |
| Claremount Road (near No. 137) | Pre 20mph May 2012 | 12232 |  | 28.8 |  | 34.8 |  | 6.5 |  |  |  |  |  |  |  |  |
|  | Nov-13 | 12111 |  | 26 |  | 32.7 |  | 6.5 |  | -2.8 |  | -2.1 |  |  |  |  |
| traffic calming | Jun-16 | 11502 |  | 21.3 |  | 26.8 |  | 5.6 |  | -7.5 |  | -8.0 |  |  |  |  |
| Claremount Road (near No. 174) | Pre 20mph May 2012 | 18864 |  | 29.1 |  | 34.8 |  | 6.2 |  |  |  |  |  |  |  |  |
|  | Nov-13 | 18487 |  | 25.9 |  | 32.2 |  | 6.4 |  | -3.2 |  | -2.6 |  |  |  |  |
|  | Jun-16 | 17604 |  | 23.3 |  | 28.7 |  | 5.7 |  | -5.8 |  | -6.1 |  |  |  |  |
| All Souls Road, Boothtown | Pre 20mph May 2012 | 2223 |  | 18.4 |  | 24.1 |  | 6.2 |  |  |  |  |  |  |  |  |
|  | Nov-13 | 2088 |  | 18.7 |  | 24.4 |  | 6.0 |  | 0.3 |  | 0.3 |  |  |  |  |
|  | Jun-16 | 2239 |  | 18.5 |  | 24.3 |  | 5.9 |  | 0.1 |  | 0.2 |  |  |  |  |
| Woodside Road, Boothtown | Pre 20mph May 2012 | 8842 |  | 21.4 |  | 27.2 |  | 8.2 |  |  |  |  |  |  |  |  |
|  | Nov-13 | 9398 |  | 18.8 |  | 24.2 |  | 5.7 |  | -2.6 |  | -3.0 |  |  |  |  |
|  | Jun-16 | 9554 |  | 18.7 |  | 24.2 |  | 5.7 |  | -2.7 |  | -3.0 |  |  |  |  |

| ELLAND: BEFORE & AFTER SPEED SURVEYS. |
| --- |
| Results in (mph) based on 7 day (7am-7pm) average speed of all vehicles 20mph area operational March 2012 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| LOCATION | DATE |  |  |  | Total No of vehicles |  |  | Average |  |  | 85% |  |  | Standard deviation |  |  | Average change of speed |  |  | 85% change of speed |  |  |  |  |  |
| Elland Lane | Pre 20mph - July 11 |  |  |  | 30108 |  |  | 30.3 |  |  | 35.3 |  |  | 5.6 |  |  |  |  |  |  |  |  |  |  |  |
|  | Jul-12 |  |  |  | 37428 |  |  | 25.8 |  |  | 31.3 |  |  | 5.9 |  |  | -4.5 |  |  | -4.0 |  |  |  |  |  |
|  | Nov-13 |  |  |  | 40227 |  |  | 24.0 |  |  | 29.3 |  |  | 6.0 |  |  | -6.3 |  |  | -6.0 |  |  |  |  |  |
| Lower Edge Road | Pre 20mph - July 11 |  |  |  | 25492 |  |  | 26.5 |  |  | 32.5 |  |  | 5.9 |  |  |  |  |  |  |  |  |  |  |  |
|  | Jul-12 |  |  |  | 28210 |  |  | 22.9 |  |  | 29.0 |  |  | 6.6 |  |  | -3.6 |  |  | -3.5 |  |  |  |  |  |
|  | Nov-13 |  |  |  | 31436 |  |  | 22.7 |  |  | 28.6 |  |  | 6.4 |  |  | -3.8 |  |  | -3.9 |  |  |  |  |  |
| Hullenedge Road l/c 17 | Pre 20mph - July 11 |  |  |  | 6236 |  |  | 28.5 |  |  | 34.7 |  |  | 6.5 |  |  |  |  |  |  |  |  |  |  |  |
|  | Jul-12 |  |  |  | 6928 |  |  | 25.6 |  |  | 32.7 |  |  | 6.8 |  |  | -2.9 |  |  | -2.0 |  |  |  |  |  |
|  | Nov-13 |  |  |  | 8095 |  |  | 25.4 |  |  | 31.9 |  |  | 6.4 |  |  | -3.1 |  |  | -2.8 |  |  |  |  |  |
| Hullenedge Road l/c 4 | Pre 20mph - July 11 |  |  |  | 6770 |  |  | 30.6 |  |  | 35.4 |  |  | 5.3 |  |  |  |  |  |  |  |  |  |  |  |
|  | Jul-12 |  |  |  | 7528 |  |  | 27.4 |  |  | 33.3 |  |  | 5.6 |  |  | -3.2 |  |  | -2.1 |  |  |  |  |  |
|  | Nov-13 |  |  |  | 8471 |  |  | 26.7 |  |  | 32.3 |  |  | 5.3 |  |  | -3.9 |  |  | -3.1 |  |  |  |  |  |
| Victoria Road l/c 32 | Pre 20mph - July 11 |  |  |  | 31312 |  |  | 27.6 |  |  | 33.8 |  |  | 6.7 |  |  |  |  |  |  |  |  |  |  |  |
|  | Jul-12 |  |  |  | 27540 |  |  | 26.3 |  |  | 32.6 |  |  | 6.6 |  |  | -1.3 |  |  | -1.2 |  |  |  |  |  |
|  | Nov-13 |  |  |  | 30757 |  |  | 23.5 |  |  | 29.5 |  |  | 7 |  |  | -4.1 |  |  | -4.3 |  |  |  |  |  |
| Victoria road l/c 19 | Pre 20mph - July 11 |  |  |  | 36003 |  |  | 26.9 |  |  | 33.4 |  |  | 7.1 |  |  |  |  |  |  |  |  |  |  |  |
|  | Jul-12 |  |  |  | 33977 |  |  | 25.3 |  |  | 32.0 |  |  | 6.8 |  |  | -1.6 |  |  | -1.4 |  |  |  |  |  |
|  | Nov-13 |  |  |  | 38932 |  |  | 23.3 |  |  | 29.2 |  |  | 6.7 |  |  | -3.6 |  |  | -4.2 |  |  |  |  |  |
| Jepson Lane | Pre 20mph - July 11 |  |  |  | 43580 |  |  | 25.8 |  |  | 31 |  |  | 6 |  |  |  |  |  |  |  |  |  |  |  |
|  | Jul-12 |  |  |  | 43961 |  |  | 24.5 |  |  | 29.7 |  |  | 6 |  |  | -1.3 |  |  | -1.3 |  |  |  |  |  |
|  | Nov-13 |  |  |  | 47377 |  |  | 22.5 |  |  | 28.1 |  |  | 6.3 |  |  | -3.3 |  |  | -2.9 |  |  |  |  |  |
| HOPWOOD: BEFORE & AFTER SPEED SURVEYS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Results in (mph) based on 7 day (7am-7pm) average speed of all vehicles |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 20mph Area Operational: |  |  | May 2014 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| LOCATION |  |  | Date |  |  |  | Total No of vehicles |  |  | Average |  |  | 85% |  |  | Standard deviation |  |  | Average change of speed |  | 85% change of speed |  |  |  |  |
| Parkinson Lane |  |  | Pre 20mph Apr- 13 |  |  |  | 24084 |  |  | 23.6 |  |  | 28.8 |  |  | 5.3 |  |  |  |  |  |  |  |  |  |
|  |  |  | Jun-16 |  |  |  | 20192 |  |  | 21.9 |  |  | 28.1 |  |  | 6.5 |  |  | -1.7 |  | -0.7 |  |  |  |  |
| Fenton Road |  |  | Pre 20mph Apr- 13 |  |  |  | 7571 |  |  | 20.2 |  |  | 26.9 |  |  | 6.8 |  |  |  |  |  |  |  |  |  |
|  |  |  | Jun-16 |  |  |  | 8318 |  |  | 21.6 |  |  | 27.9 |  |  | 6.8 |  |  | 1.4 |  | 1 |  |  |  |  |
| Trimmingham Road |  |  | Pre 20mph Apr- 13 |  |  |  | 10240 |  |  | 19.6 |  |  | 23.8 |  |  | 4.1 |  |  |  |  |  |  |  |  |  |
|  |  |  | Jun-16 |  |  |  | 9947 |  |  | 18.2 |  |  | 21.5 |  |  | 3.0 |  |  | -1.4 |  | -2.3 |  |  |  |  |
| Hopwood Lane (w of Mile Cross Terrace) |  |  | Pre 20mph Nov-13 |  |  |  | 11585 |  |  | 22.9 |  |  | 29.4 |  |  | 7.0 |  |  |  |  |  |  |  |  |  |
|  |  |  | Jun-16 |  |  |  | 11490 |  |  | 23.7 |  |  | 29.8 |  |  | 6.7 |  |  | 0.8 |  | 0.4 |  |  |  |  |
| Hopwood Lane (w of Westholme Road) (6 days) |  |  | Pre 20mph Nov-13 |  |  |  | 15984 |  |  | 23.4 |  |  | 29.5 |  |  | 6.9 |  |  |  |  |  |  |  |  |  |
| (6 days) |  |  | Jun-16 |  |  |  | 14438 |  |  | 23.4 |  |  | 29.5 |  |  | 6.7 |  |  | 0 |  | 0 |  |  |  |  |
| Spring Hall Lane |  |  | Pre 20mph Nov-13 |  |  |  | 37492 |  |  | 23.4 |  |  | 28.6 |  |  | 5.9 |  |  |  |  |  |  |  |  |  |
|  |  |  | Jun-16 |  |  |  | 25867 |  |  | 24.7 |  |  | 30 |  |  | 6.8 |  |  | 1.3 |  | 1.4 |  |  |  |  |
| West View Drive |  |  | Pre 20mph Apr- 13 |  |  |  | 579 |  |  | 14.4 |  |  | 19.9 |  |  | 5.5 |  |  |  |  |  |  |  |  |  |
|  |  |  | Jun-16 |  |  |  | 930 |  |  | 14.6 |  |  | 19.7 |  |  | 5.3 |  |  | 0.2 |  | -0.2 |  |  |  |  |
| Warley Road (upper) |  |  | Pre 20mph Apr- 13 |  |  |  | 27559 |  |  | 30.4 |  |  | 35 |  |  | 5.5 |  |  |  |  |  |  |  |  |  |
|  |  |  | Jun-16 |  |  |  | 27113 |  |  | 27.8 |  |  | 33 |  |  | 5.3 |  |  | -2.6 |  | -2 |  |  |  |  |
| Warley Road (school) |  |  | Pre 20mph Apr- 13 |  |  |  | 33921 |  |  | 25.3 |  |  | 30.0 |  |  | 5.7 |  |  |  |  |  |  |  |  |  |
|  |  |  | Jun-16 |  |  |  | 35920 |  |  | 22.8 |  |  | 28.5 |  |  | 6.7 |  |  | -2.5 |  | -1.5 |  |  |  |  |
| Stanley Road |  |  | Pre 20mph Apr- 13 |  |  |  | 10142 |  |  | 21.6 |  |  | 27.2 |  |  | 5.4 |  |  |  |  |  |  |  |  |  |
|  |  |  | Jun-16 |  |  |  | 11137 |  |  | 19.1 |  |  | 24.2 |  |  | 5.4 |  |  | -2.5 |  | -3 |  |  |  |  |

| MIXENDEN: BEFORE & AFTER SPEED SURVEYS. |
| --- |
| Results in (mph) based on 7 day (7am-7pm) average speed of all vehicles |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 20mph Area Operational: April 2014 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| LOCATION | Date | Total No of vehicles |  | Average |  | 85% |  | Standard deviation |  |  | Average change of speed |  | 85% change of speed |  |  |  |
| Crag Lane | Pre 20mph Apr-13 | 32393 |  | 30.1 |  | 35 |  | 5.8 |  |  |  |  |  |  |  |  |
|  | May-14 | 26118 |  | 26.9 |  | 33.4 |  | 6.6 |  |  | -3.2 |  | -1.6 |  |  |  |
| Mixenden Road L/c 2 2 days data | Pre 20mph May-13 | 3726 |  | 24.1 |  | 29.8 |  | 6.8 |  |  |  |  |  |  |  |  |
| 2 days data | May-14 | 3900 |  | 22.2 |  | 28.2 |  | 6.2 |  |  | -1.9 |  | -1.6 |  |  |  |
| Woodbrook Avenue | Pre 20mph Apr-13 | 1412 |  | 17.3 |  | 23.0 |  | 5.6 |  |  |  |  |  |  |  |  |
|  | May-14 | 1206 |  | 15.5 |  | 21.5 |  | 5.9 |  |  | -1.8 |  | -1.5 |  |  |  |
| Clough Lane L/c 23 4 days | Pre 20mph Apr-13 | 10597 |  | 22.8 |  | 27.7 |  | 5 |  |  |  |  |  |  |  |  |
|  | May-14 | 8715 |  | 20.9 |  | 24.8 |  | 5 |  |  | -1.9 |  | -2.9 |  |  |  |
| Hambleton Drive | Pre 20mph Apr-13 | 1774 |  | 18.7 |  | 23.8 |  | 6.4 |  |  |  |  |  |  |  |  |
|  | May-14 | 1540 |  | 18.1 |  | 23 |  | 5.6 |  |  | -0.6 |  | -0.8 |  |  |  |
| Stanningley Drive 4 days | Pre 20mph Apr-13 | 548 |  | 18.5 |  | 25.4 |  | 7.4 |  |  |  |  |  |  |  |  |
| 4 days | May-14 | 780 |  | 17.1 |  | 23.8 |  | 7.2 |  |  | -1.4 |  | -1.6 |  |  |  |
| Clough Lane - Moins Close, col 4 | Pre 20mph Apr-13 | 20957 |  | 24.7 |  | 29.0 |  | 4.9 |  |  |  |  |  |  |  |  |
|  | May-14 | 20722 |  | 23.3 |  | 28.3 |  | 4.9 |  |  | -1.4 |  | -0.7 |  |  |  |

| Pellon: BEFORE & AFTER SPEED SURVEYS |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Results in (mph) based on 7 day (7am-7pm) average speed of all vehicles |  |  |  |  |  |  |  |  |  |
| 20mph Area Operational: July 2013 |  |  |  |  |  |  |  |  |  |
| LOCATION | Date |  | Total No of vehicles |  | Average | 85% | Standard deviation | Average change of speed | 85% change of speed |
| Albert Road | Pre 20mph Dec-11 |  | 18401 |  | 22.7 | 28.3 | 5.8 |  |  |
|  | Nov-13 |  | 20268 |  | 23.2 | 28.5 | 5.8 | 0.5 | 0.2 |
| Roils Head Road | Pre 20mph Dec-11 |  | 10789 |  | 25.0 | 30.7 | 5.9 |  |  |
|  | Nov-13 |  | 12084 |  | 23.0 | 28.7 | 5.7 | -2 | -2 |
| Highroad Well Lane | Pre 20mph Dec-11 |  | 9286 |  | 23.9 | 30.7 | 7.1 |  |  |
|  | Nov-13 |  | 9928 |  | 22.4 | 29.3 | 7.2 | -1.5 | -1.4 |
| Battinson Road | Pre 20mph Dec-11 |  | 16020 |  | 23.0 | 29.1 | 6.3 |  |  |
|  | Nov-13 |  | 11723 |  | 21.3 | 27.9 | 6.5 | -1.7 | -1.2 |
| Stretchgate Lane | Pre 20mph Dec-11 |  | 9867 |  | 21.7 | 27.9 | 6.1 |  |  |
|  | Nov-13 |  | 10884 |  | 22.1 | 28.4 | 6.3 | 0.4 | 0.5 |
| Pellon New Road | Pre 20mph Dec-11 |  | 36384 |  | 27.3 | 31.9 | 5 |  |  |
|  | Nov-13 |  | 40638 |  | 28 | 33 | 4.6 | 0.7 | 1.1 |
| Gibbet Street (off West View Drive) | Pre 20mph Dec-11 |  | 27715 |  | 27.5 | 33.2 | 5.8 |  |  |
| traffic calming | Nov-13 |  | 26298 |  | 19 | 24 | 5.3 | -8.5 | -9.2 |
| Church Lane | Pre 20mph Dec-11 |  | 4853 |  | 20.2 | 24.8 | 5.3 |  |  |
|  | Nov-13 |  | 5108 |  | 22 | 26.9 | 4.8 | 1.8 | 2.1 |
| Rye Lane | Pre 20mph Dec-11 |  | 3959 |  | 18.5 | 23.8 | 5.3 |  |  |
|  | Nov-13 |  | 3193 |  | 18.9 | 23.7 | 4.8 | 0.4 | -0.1 |
| Spring Hall Lane | Pre 20mph Dec-11 |  | 36468 |  | 25.6 | 29.8 | 5.1 |  |  |
|  | Nov-13 |  | 37492 |  | 23.4 | 28.6 | 5.9 | -2.2 | -1.2 |

| SIDDAL: BEFORE & AFTER SPEED SURVEYS. |
| --- |
| Results in (mph) based on 7 day (7am-7pm) average speed of all vehicles |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 20mph Area Operational: June 2015 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| LOCATION | Date | Total No of vehicles | Average | 85% | Standard deviation |  | Average change of speed |  |  | 85% change of speed |  |  |  |
| Whitegate Road L/c 20 outside No 46 | Pre 20mph May-15 | 42370 | 22.1 | 29.1 | 7.3 |  |  |  |  |  |  |  |  |
|  | Oct-15 | 36425 | 20.7 | 27.7 | 6.9 |  | -1.4 |  |  | -1.4 |  |  |  |
|  | Jun-16 | 38184 | 22.7 | 28.7 | 6.6 |  | 0.6 |  |  | -0.4 |  |  |  |
| Siddal Lane L/c 10 outside No 127 | Pre 20mph May-15 | 6241 | 28.9 | 34.9 | 6.8 |  |  |  |  |  |  |  |  |
|  | Oct-15 | 6576 | 26.1 | 32.7 | 6.6 |  | -2.8 |  |  | -2.2 |  |  |  |
|  | Jun-16 | 4409 | 26.4 | 33.2 | 7.0 |  | -2.5 |  |  | -1.7 |  |  |  |
| Park Lane L/c outside No 51 | Pre 20mph May-15 | 11217 | 22.3 | 31.6 | 8.9 |  |  |  |  |  |  |  |  |
|  | Oct-15 | 8762 | 21.2 | 28.8 | 7.1 |  | -1.1 |  |  | -2.8 |  |  |  |
|  | Jun-16 | 10296 | 20.8 | 29.6 | 8.7 |  | -1.5 |  |  | -2.0 |  |  |  |

| STAINLAND: BEFORE & AFTER SPEED SURVEYS |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Results in (mph) based on 7 day (7am-7pm) average speed of all vehicles |  |  |  |  |  |  |  |  |  |
| 20mph Area Operational: March 2011 |  |  |  |  |  |  |  |  |  |
| LOCATION | Date |  | Total No of vehicles |  | Average | 85% | Standard deviation | Average change of speed | 85% change of speed |
| Broad Carr Lane, Holywell Green | pre 20mph Oct-10 |  | 20315 |  | 25.8 | 29.9 | 5.2 |  |  |
|  | Jul-11 |  | 20506 |  | 24.3 | 29.1 | 5.1 | -1.5 | -0.8 |
|  | Nov-13 |  | 20119 |  | 24.9 | 29.2 | 4.6 | -0.9 | -0.7 |
| Station Road, Holywell Green | pre 20mph Oct-10 |  | 17218 |  | 28.0 | 33.3 | 5.4 |  |  |
|  | Jul-11 |  | 16500 |  | 25.6 | 31 | 5.5 | -2.4 | -2.3 |
|  | Nov-13 |  | 17918 |  | 25.5 | 30.4 | 5.4 | -2.5 | -2.9 |
| High Street | pre 20mph Oct-10 |  | 9027 |  | 21.6 | 25.3 | 4.6 |  |  |
|  | Jul-11 |  | 10173 |  | 22.0 | 26.4 | 4.5 | 0.4 | 1.1 |
|  | Nov-13 |  | 12964 |  | 21.7 | 25.7 | 4.3 | 0.1 | 0.4 |
| Stainland Road t pole 1a | pre 20mph Oct-10 |  | 34922 |  | 28.5 | 33.8 | 5.3 |  |  |
|  | Jul-11 |  | 35464 |  | 25.1 | 31 | 6.2 | -3.4 | -2.8 |
|  | Nov-13 |  | 35062 |  | 24.7 | 29.9 | 6.1 | -3.8 | -3.9 |
| Stainland Road l/c 118 | pre 20mph Oct-10 |  | 29197 |  | 21.3 | 27.4 | 6.4 |  |  |
|  | Jul-11 |  | 28938 |  | 20.6 | 25.8 | 6.1 | -0.7 | -1.6 |
|  | Nov-13 |  | 27592 |  | 21.2 | 26.5 | 5.7 | -0.1 | -0.9 |
| Coldwells Hill | pre 20mph Oct-10 |  | 3147 |  | 17.5 | 22.3 | 4.5 |  |  |
|  | Jul-11 |  | 3630 |  | 15.8 | 20.0 | 5.0 | -1.7 | -2.3 |
|  | Nov-13 |  | 3265 |  | 17.9 | 22.9 | 4.6 | 0.4 | 0.6 |
| Stainland Road l/c 123 | pre 20mph Oct-10 |  | 20996 |  | 22.6 | 28.3 | 6.0 |  |  |
|  | Jul-11 |  | 26917 |  | 23 | 28 | 4.7 | 0.4 | -0.3 |
|  | Nov-13 |  | 28246 |  | 21.1 | 25.9 | 5.8 | -1.5 | -2.4 |
| Stainland Road l/c 89 | pre 20mph Oct-10 |  | 31748 |  | 24 | 31.1 | 8.2 |  |  |
|  | Jul-11 |  | 28582 |  | 24.6 | 29.7 | 5.6 | 0.6 | -1.4 |
|  | Nov-13 |  | 30128 |  | 21.6 | 28.6 | 7.3 | -2.4 | -2.5 |

| TODMORDEN: BEFORE & AFTER SPEED SURVEYS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Results in (mph) based on 7 day (7am-7pm) average speed of all vehicles |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 20mph Area Operational: October 2015 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| LOCATION | Date |  | Total No of vehicles | Average |  | 85% |  | Standard deviation |  | Average change of speed |  | 85% change of speed |  |  |  |  |
| Longfield Road L/c 3 | Pre 20mph May-15 |  | 5801 | 20.4 |  | 25.1 |  | 5.6 |  |  |  |  |  |  |  |  |
| only showing 1 days data | Jun-16 |  | 2182 | 19.7 |  | 24.8 |  | 5.7 |  |  |  |  |  |  |  |  |
| Halifax Road L/c 9 | Pre 20mph May-15 |  | 67690 | 20.9 |  | 27.6 |  | 8.2 |  |  |  |  |  |  |  |  |
|  | Jul-16 |  | 70304 | 20.7 |  | 27.2 |  | 7.4 |  | -0.2 |  | -0.4 |  |  |  |  |
| Tennyson Avenue L/c 5 | Pre 20mph May-15 |  | 1424 | 18.9 |  | 25.2 |  | 7.1 |  |  |  |  |  |  |  |  |
|  | Jul-16 |  | 1523 | 18.3 |  | 24.8 |  | 6.7 |  | -0.6 |  | -0.4 |  |  |  |  |
| Kilnhurst Road L/c 9 | Pre 20mph May-15 |  | 3764 | 17.3 |  | 22.3 |  | 4.9 |  |  |  |  |  |  |  |  |
|  | Jul-16 |  | 3673 | 16.3 |  | 20.5 |  | 5.2 |  | -1.0 |  | -1.8 |  |  |  |  |
| Park Road L/c 3 | Pre 20mph May-15 |  | 7279 | 23.9 |  | 28.9 |  | 5 |  |  |  |  |  |  |  |  |
|  | Jul-16 |  | 6929 | 23.8 |  | 29 |  | 5.1 |  | -0.1 |  | 0.1 |  |  |  |  |
| Hollins Road L/c 20 | Pre 20mph May-15 |  | 7414 | 23.6 |  | 28.6 |  | 5.1 |  |  |  |  |  |  |  |  |
|  | Jul-16 |  | 7338 | 23 |  | 28.3 |  | 5 |  | -0.6 |  | -0.3 |  |  |  |  |
| Knowlwood Road L/c 51 | Pre 20mph May-15 |  | 4720 | 19.5 |  | 26.7 |  | 6.7 |  |  |  |  |  |  |  |  |
|  | Jul-16 |  | 5264 | 18.1 |  | 24.7 |  | 6.7 |  | -1.4 |  | -2.0 |  |  |  |  |

Appendix 2

Key evidence to support 20mph from elsewhere

Public Health England’s document  ‘Working Together to Promote Active Travel, A briefing for local authorities’ references studies which show that Britain’s public realm isn’t cycle or walking friendly enough.  Roads need to be fit for purpose - not just for cars, but also for people to keep fitter as they move around.  20mph is a solution. ”Active travel" is about building activity into our normal daily lives which are currently far too sedentary for our own health and the nation's economy.  Casualty prevention, child protection plus better health from more exercise and health equality are the major reasons why Public Health Funds are contributing to 20mph limit setting.

Public Health England’s briefing says ‘There is a growing evidence base on the benefits of 20mph speed limits…repeated national surveys show strong public support for 20mph in residential streets’.  Our own survey carried out with 2000 Calderdale residents told us that 89% supported the introduction of 20mph speed limits in the borough.  Many towns and cities in England have either implemented or are committed to 20mph speed limits across their road networks.  Evidence from Edinburgh following a trial of 20mph showed changes in people considering cycling to be unsafe fell from 26% to 18%.  An increase in children cycling to school from 4% to 12%, more children allowed to play on the pavement/street rose from 31% to 66% and walking trips rose 7%, cycling trips rose 5% and car trips fell 3%.   However the Department of Transport is also looking at effectiveness and Calderdale is one of the areas that they are using as part of their evidence gathering.

Examples of areas reporting fewer casualties include:

(Ref: www.20splentyforus.org.uk/BriefingSheets/Love20.pdf)

| Location / Study | % Fewer Casualties |
| --- | --- |
| Newcastle - 2007 – 8 x 20 mph limit areas in residential areas | 56% |
| Lancashire County Council - 2012 results of 3 pilot 20mph limited areas 2014 results – http://www.blackpoolgazette.co.uk/news/community/community-news/next-phase-of-20mph-limits-is-rolled-out-1-6950104 | 46% nearly 30% |
| Warrington – Aug 2010 – 3 pilot 20mph limit areas of 140 roads 18 month trial 20mph Speed Limit Pilots Evaluation Report 6.10.10 | 27% fewer collisions on residential roads |
| Portsmouth - 20mph limits (implemented 2007/08) 3 year before and after results | 19% |
| Nottingham http://www.chad.co.uk/news/local/20mph-speed-limit-slows-down-accident-rate-1-6945529 Sherwood previously 9.4 casualties down to 8 casualties pa Cycling and walking up as preferred mode of transport up 17.5% | 15% |
| Brighton phase 1 April 2013-14 (compared to previous 3 yr avg) http://www.brighton-hove.gov.uk/content/parking-and-travel/travel-transport-and-road-safety/safer-streets-better-places | 12% |

# 7. Background documents

http://20mph.livingcalderdale.co.uk/

www.calderdale.gov.uk/20mph

https://www.facebook.com/LoveOurStreets

www.20splentyforus.org.uk/BriefingSheets/Love20

# Documents available for inspection at:

See above