COUNCIL MEETING, 26th September 2013

# CABINET, 5th August 2013

- CAPITAL PROGRAMME MONITORING 2013/14 TO 2016/17

Councillor Smith, Cabinet Member for Business Improvement and Resources presented a written report of the Head of Finance advising of the first formal monitoring review of the capital programme this year. The report informed of its overall shape, the progress being made and the funding flexibility available to manage schemes within the programme, or likely to be available over the forecasted period to promote new schemes.  The report also focused on the cost and associated funding of schemes and delivery dates. Members were asked to give consideration to the forecasted position on the capital programme and the likely availability of future capital funding resources, decide on the utilisation of £50k that had become available from a completed scheme as detailed in the report and give consideration to the reprioritisation of £70k which had been currently committed to Bailiff Bridge Library as detailed in the report.

The report identified the current forecast of capital expenditure and potential funding to March 2017.

Councillor Mrs Nash attended the meeting and commented on this item, asking what the position would be for Bailiff Bridge Library, it was hoped that the Library would transfer to the Bailiff Bridge Community Centre.

The Leader, Councillor T Swift advised that the Asset Management Team would look again at Bailiff Bridge Library and make further recommendations on what needed to be done.

*RESOLVED that

(a) Directors be requested to report any relevant issues to their Scrutiny Panels as appropriate;

(b) It be recommended to the Council that approval be given to transfer £50k back into the Asset Management programme for reprioritisation as detailed in the report; and

(c) It be recommended to the Council that approval be given to transfer £70k currently earmarked for the Bailiff Bridge Library scheme back into the Asset Management programme for reprioritisation with any requirement for works to the current property being assessed as part of the Asset Management Programme as detailed in the report.

(Only part (b) and (c) of the above require the approval of the Council)