6

# Report to Scrutiny Panel

| Name of Scrutiny Panel | Place |  |
| --- | --- | --- |
| Meeting Date | 26 April 2018 |  |
| Subject | 20mph speed limits |  |
| Wards Affected | All |  |
| Report of | Update report – 20mph speed limits in Calderdale |  |
| Type of Item (please tick ) | Review existing policy |  |
|  | Development of new policy |  |
|  | Performance management (inc. financial) |  |
|  | Briefing (inc. potential areas for scrutiny) |  |
|  | Statutory consultation |  |
|  | Council request |  |
|  | Cabinet request |  |
|  | Member request for scrutiny (CCFA) |  |

Why is it coming here?

To provide the panel with information on the impact of the 20mph schemes.

What are the key points?

- 30% casualty reduction over a 3 year period, later schemes indicate a 40% reduction. This equates to 154 fewer injuries - 51 from the 3 years data available (a statistically significant reduction). and 103 from the projected 3 years data for the later schemes. - Cost effective intervention – total investment of £821k. (WY Local Transport Plan and Department of Health ring fenced grant). Given reduction in injuries a public saving in the region of £3 million - based on DfT road traffic casualties slight injuries cost of £23.5k. - 1.9mph mean reduction in speed taken from 3.5 million+ readings but variations in some areas. - Continuing public support for 20mph (over 80%) - attitudinal surveys in Todmorden and Sowerby Bridge. - Police engagement and enforcement continues in 2018 via Operation Hawmill.

Possible courses of action

- Continue to monitor 20mph casualty trends. 20mph areas with speed related casualty issues to be assessed for potential engineering measures. - Collaborative working with the Calderdale Road Safety Partnership Board to agree strategies for speeding issues in 20mph areas. Highways developing a Speed Management Strategy for other roads. - Continue to promote 20mph and vision of people friendly streets (‘Healthy Streets’) where everybody can enjoy being physically active. - Explore further funding opportunities for additional moveable VAS (vehicle activated signs).

Contact Officer

Paul Butcher, Director of Public Health

Should this report be exempt? No

- Background

1.1    At the May 2014 Cabinet meeting, the Council agreed to a phased approach for the delivery of 20mph speed limit areas on main residential streets and this was completed with the final 20mph phase implemented in December 2017 (Appendix 1).

1.2 	55% of Calderdale roads are now 20mph and 71,000 (74%) households have 20mph speed limits in their area.

1.3	Overall the cost of the roll out of 20mph was £821k. £502k from the West Yorkshire Local Transport Plan (split £347k capital and £155k revenue), and £319k from Public Health (Department of Health ring fenced grant).

1.4	There has been concern expressed about the effectiveness of the 20mph policy.  20mph was examined by Scrutiny Panel in November 2015 and recommended continuation of the rollout of 20mph speed limits subject to impact of the scheme.  Updated results were presented to scrutiny in November 2016. Initial findings on injury reduction were ‘encouraging’ and support for continued roll out was agreed.

2.  Main issues for Scrutiny

2.1  Casualty data for 20mph areas

It is recognised that slower speeds help to reduce the number of road collisions and the severity of any injuries suffered by the casualties. Evidence shows that at 30mph an impact collision leads to 45% of pedestrians being killed whereas at 20mph this is just 5%.

2.1.1 Casualty figures have been assessed for seven areas 3 years prior to the introduction of the 20mph area being implemented and the 3 years post introduction. For these seven areas the total number of casualties 3 years prior to installation was 171, compared to a 3 year after figure of 120 casualties.  This gives a total reduction in casualties of 51 (30%) over this three year period (Appendix 2).

2.1.2 The initial figures are very promising for the recently installed 20mph areas however  we don’t yet have 3 years of data. For these 9 areas, the total number of casualties in the 3 years prior to installation was 258, this compares to a pro-rata 3 year after figure of 155 casualties. This represents a predicted reduction of 103 casualties (40%).  (Appendix 3)

2.1.3 This potentially equates to 154 fewer injuries (51 people not injured from the 3 years data available and 103 projected injuries from the schemes implemented between 2015 and 2017).    Even if all these injuries were classified as slight this equates to a saving in the region of £3 million.  This is calculated from the Department of Transport cost of road traffic casualties of £23.5k per slight injury (Appendix 4).   (Appendix 5 gives the DfT definitions of accidents and how statistics are collected).

2.1.4 When compared to regional data the fall in killed and serious injured on all Calderdale

roads is faster than  in other West Yorkshire areas but it is still early days and we will need

full three years before and after data for all the phases. (Appendix 6 - killed and seriously

injured comparison for West Yorkshire).  It implies that the 20mph policy is making a

difference.

2.1.5 This is in line with evidence from other areas (Appendix 7)  eg Bristol – casualties

avoided per year are 4.53 fatalities, 11.3 serious injuries and 159.3 slight injuries.

Warrington 27% reduction in casualties.

2.2	Changes in Average Speeds Following Implementation of 20mph Speed Limits

2.2.1 Speed tubes (automatic traffic counters) were placed at various locations on a mix of road types in the 20mph limit areas to record the traffic volumes and speed of vehicles.  These were installed prior to the 20mph and approximately 12 months after the speed limits being introduced.  The data was recorded by Leeds council and provided to Calderdale council via a web report.  The report contains information on the total number of vehicles that data has been recorded for and also the average (mean) speed at the location.   The mean is calculated as the sum of all speeds recorded/the number of vehicles.

2.2.2 Over 3.5 million vehicle readings were taken and there was an average reduction in speed of 1.9mph across the 20mph locations resulting in an average speed of 23.2mph.  See Appendix 8.   All areas showed a reduction in the average speed with 85% of roads surveyed having a reduction in average speed. There are a small number of roads where speeds have not reduced and there are some challenging areas.  Calderdale Road Safety Partnership will see all partners working closely to address the issues and look to further improve road safety across the district. The speed reductions noted are comparable with those reported in other UK authorities.  (Portsmouth reported an average speed reduction of 1.3mph; Bristol reported a reduction of 2.7mph and in the areas that stayed 30mph in Bristol, there was a negligible reduction in speed of 0.04mph). It is important to note that even a 1mph reduction in speed reduces the risk of accidents by 6%.  Appendix 9 gives details of the roads measured in each area and the average and 85th percentile speeds recorded.

2.2.3 The largest reductions in speed (8.5mph and 7.5mph) were on roads with traffic calming - Gibbet Street (by the school) and Claremount Road.  The costs for traffic calming these two roads were £59k for approximately 2km of road. Traffic calmed streets generally bring speeds down significantly in that single street, but the same amount of funding for a 20mph area gives a speed and casualty reduction across a whole community.  The 20mph areas cover approximately 525km of highway at a cost of £821k, whilst traffic calming (tables) of approximately 2km of highway (Gibbet Street and Claremount Road) cost £59k.

|  | Road Length | Total cost of installation | Cost per km |
| --- | --- | --- | --- |
| 20mph areas | 525km | £821k | £1.6k |
| Two 20mph traffic calmed roads | 2km | £59k | £29.5k |

2.3  Police Engagement and Enforcement

2.3.1 Police engagement and enforcement continues in 2018 via Operation Hawmill.  £20k has been allocated by the police and match funded by Calderdale Council – the operation will run twice a week and targets nuisance motorists and dangerous drivers and focuses on the four factors most likely to contribute to a fatal road traffic collision (drink/drug use, speeding, using a mobile phone whilst driving and not wearing a seatbelt). Areas that will be targeted have been selected in relation to the area where they receive most complaints eg Warley, Park, Town Centre / Boothtown, Skircoat.  The initiative supported by the Calderdale Road Safety Partnership will see all partners working closely to address the issues and look to further improve road safety across the district.

2.3.2 Updates on police activity in an area are posted on the police Facebook pages ‘West Yorkshire Police Halifax’ and ‘West Yorkshire Police Valley’ and we regularly cross post these to the ‘Love Our Streets’ Facebook page so that residents get up to date information on the action that the police are taking about speeding and anti-social driving. Reports also feature in the Halifax Courier, for example, March 30 2017, it was reported that officers conducted an operation in Siddal and Southowram 20mph areas and issued 5 tickets following concerns raised by local residents.  Between 1/6/2017 and 31/01/2018 34 tickets were issued for speeding in 20mph areas.

2.4 	Community feedback

Independent surveys were conducted with residents regarding their views and opinions on 20mph speed limits. 2000 people across Calderdale were interviewed in February 2015. 89% were in favour of the introduction of 20mph speed limits across our area. Doorstep surveys were also carried out with 240 households in Todmorden (in 2015 and 2016) and 500 in Sowerby Bridge before and after installation of 20mph speed limits (in 2015 and 2017).

- Survey data shows continuing support for the scheme of over 80%.

- The vast majority of residents feel that 20mph is an appropriate speed for their street.

- Perceived advantages are around safety (particularly for pedestrians and residents).

- Increased cycling in Todmorden for those who already owned/had use of a bike.

- Increase in ‘aggressive driving’ as a perceived disadvantage post implementation.

- No change in walking patterns in Todmorden; increase in walking in Sowerby Bridge.

2.5	Changing driver behaviour

2.5.1 Social media continues to be used to raise awareness of the dangers of speeding and promoting the benefits of active travel. We have over 2000 followers on Facebook https://www.facebook.com/LoveOurStreets.

2.5.2 12 Vehicle Activated Signs are in use in 20mph areas as a visible aid to reinforce the speed limit.These signs flash 20mph if an approaching vehicle is detected to be exceeding a preset speed threshold.The speed limit will illuminate on the sign to remind the driver/rider to slow down. The 20mph VAS signs are moveable and solar powered and a rolling programme will be established to move them to roads with high volumes of traffic and where casualties and/or speed continues to be an issue. We will explore expanding our stock of VAS units with a view to investing in some mobile VAS units which could be used in locations where traffic speeds are excessive but where there are no speed related casualties. Some community groups have already purchased VAS units for 30mph roads and others have requested costings to enable them to crowd fund. (See Appendix 10 for the list of previous and current locations.)

- Consultation

Any additional engineering measures identified will follow the usual consultation process with residents, councillors and stakeholders.

- Further action and timescales

- A number of roads have been identified as potentially requiring additional engineering measures to reinforce the speed limit and/or reduce casualties.  For example, Backhold Lane/Oxford Lane in Siddal; Free School Lane; Victoria Road, Elland; Stainland Road. Money allocated from the Local Transport Plan will be used for this work. We will analyse areas where there are speed related casualty issues and assess for potential engineering work (budget dependent).

- There will be an expectation that all new residential developments will be 20mph, and each will be assessed based on the speed limits of connecting roads, safety considerations and our transportation policies. Work with Highways to incorporate vision of healthy streets into all new developments.

- Speed measurement using the SiD was previously done on an ad hoc basis by the School Crossing Patrol supervisor, but this was sporadic, not robust and only provided a snapshot. The Road Safety Partnership Board will build on existing ‘SiD watch’ within the community teams.

- 12 VAS (Vehicle Activated Signs) are now in place which flash 20mph when triggered. They will not be a permanent feature in any particular street. A rolling programme will be developed. Further funding opportunities for purchase of additional VAS to be explored.

- Earthlight and maps online will be updated to include all the maps and links to the legal speed limit orders.

- The Department of Transport is reporting on the effectiveness of 20mph and the Siddal and Southowram areas of Calderdale are the areas that they chose for their study.  There is no confirmed date for publication but this will be shared when available.

- Continue to promote 20mph, speed reduction and active travel via social media.

- Continue to work with the police and other stakeholders through the Calderdale Road Safety Partnership Board to agree potential strategies and actions around speeding issues in 20mph areas.

- Monitor casualties (3 years before installation and 3 years after) in the remaining 20mph areas when data is available.

- Conclusions

- Indications suggest that the 20mph roll out has been effective in reducing casualties by 30%.  Further monitoring will be required over the next three years for a full picture of all areas that have been implemented.

- Although there is still majority support for 20mph speed limits in Calderdale, there remains concern about compliance and behaviour of other drivers.  Whilst there has been a reduction in speed of an average of 2mph, education and engagement needs to be maintained to encourage drivers to think of 20mph as the norm in residential areas to create ‘healthy streets’ where everybody can enjoy spending time and being physically active.

- The findings support a principle known as the  "prevention paradox"  this term coined by Professor Geoffrey Rose argues that interventions can achieve large overall health gains for whole populations but might offer only small advantages to each individual. 20mph on the majority of residential streets is an intervention that addresses a large number of people who are at a small risk and is potentially more effective in reducing injury than an intervention addressing small numbers at high risk. This is an important consideration in areas of public policy such as road safety given finite resources. (Ref: https://travelwest.info/project/ee-109-prevention-paradox-population-strategies-applied-transport      Link to PDF  https://s3-eu-west-1.amazonaws.com/travelwest/wp-content/uploads/2016/10/109-the-prevention-paradox-and-population-strategies-applied-to-transport.pdf

- Appendices

Appendix 1

Installation/Operational dates for 20mph areas

| Area | Date completed/operational |
| --- | --- |
| Stainland, Elland, Pellon, Boothtown, Hopwood, St Johns, Mixenden | Pre 2014 |
| Siddal | 10 June 2015 |
| Southowram | 19 June 2015 |
| Skircoat Green, Savile Park, Manor Heath, Coronation, extended town centre | 17 July 2015 |
| Todmorden & Walsden | 23 October 2015 |
| Sowerby Bridge, Beechwood, Friendly, Warley Town, Pye Nest | 18 December 2015 |
| Hebden Bridge, Midgley, Luddenden, Heptonstall, Pecket Well, Old Town | 27 May 2016 |
| Ovenden, Illingworth, Bradshaw, Fountain Head, Wheatley | 7 October 2016 |
| Mytholmroyd | 3 March 2017 |
| Rastrick, Brighouse Town Centre, Woodhouse | 9 June 2017 |
| Bailiff Bridge, Hove Edge, Lightcliffe, Brighouse North | 30 June 2017 |
| Norwood Green, Hipperholme, Northowram, Shelf | 22 September 2017 |
| Barkisland, Greetland, Mill Bank, Rishworth | 15 December 2017 |

| Appendix 2 20mph Casualty Data By Area – 3 years prior to installation and 3 years after installation |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Site | Ped Fatal | Ped Serious | Ped slight | Driver/ Passenger Fatal | Driver/ Passenger serious | Driver/ Passenger slight | TOTAL Before | TOTAL After |
| Stainland Before 03/08 – 03/11 | 0 | 1 | 1 | 0 | 0 | 8 | 10 |  |
| Stainland After 03/11 – 03/14 | 0 | 0 | 0 | 0 | 0 | 1 |  | 1 |
| Elland/Lower Edge Before 04/09-04/12 | 0 | 3 | 8 | 0 | 2 | 12 | 25 |  |
| Elland/Lower Edge After 04/12-04/15 | 0 | 2 | 9 | 0 | 4 | 8 |  | 23 |
| Pellon Before 02/10 - 02/13 | 0 | 3 | 6 | 0 | 3 | 30 | 42 |  |
| Pellon After 02/13 – 02/16 | 0 | 5 | 12 | 0 | 1 | 14 |  | 32 |
| Boothtown Claremount Before 05/10 – 05/13 | 0 | 0 | 2 | 0 | 1 | 5 | 8 |  |
| Boothtown Claremount After 5/13 – 05/16 | 0 | 0 | 2 | 0 | 1 | 6 |  | 9 |
| Mixenden Before 12/10 – 12/13 | 0 | 1 | 3 | 0 | 4 | 11 | 19 |  |
| Mixenden After 12/13 – 12/16 | 0 | 0 | 2 | 0 | 1 | 7 |  | 10 |
| Hopwood Before 03/11 – 03/14 | 1 | 0 | 7 | 1 | 1 | 19 | 29 |  |
| Hopwood After 03/14 – 03/17 | 0 | 2 | 9 | 0 | 3 | 16 |  | 30 |
| St Johns Before 05/11 – 05/14 - | 1 | 4 | 9 | 0 | 0 | 24 | 38 |  |
| St Johns After 05/14 – 05/17 | 0 | 1 | 4 | 0 | 2 | 12 |  | 19 |
| 3 years total casualty before | 2 | 12 | 36 | 1 | 11 | 109 | 171 |  |
| 3 years total casualty after | 0 | 10 | 40 | 0 | 13 | 67 |  | 120 |

| Appendix 3 continued. 20mph Casualty Data By Area - Schemes installed from June 2015 up to December 2017 – full three year data not available until 2019 and 2020. Data shows number of casualties up to end 2017 |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Ped Fatal | Ped Serious | Ped slight | Driver or Passenger Fatal | Driver or Passenger serious | Driver or Passenger slight | TOTAL before | TOTAL after |
| Siddal Before 06/12 – 06/15 | 0 | 2 | 2 | 0 | 2 | 15 | 21 |  |
| Siddal After 06/15 – end 2017 | 0 | 3 | 2 | 0 | 1 | 2 |  | 8 |
| Southowram Before 06/12 – 06/15 | 0 | 0 | 2 | 0 | 2 | 1 | 5 |  |
| Southowram After 06/15 – end 2017 | 0 | 0 | 2 | 0 | 1 | 3 |  | 6 |
| Skircoat/Copley Before 07/12 – 07/15 | 0 | 0 | 0 | 0 | 0 | 1 | 1 |  |
| Skircoat/Copley After 07/15 – end 2017 | 0 | 0 | 1 | 0 | 1 | 1 |  | 3 |
| Savile Park/Manor Heath before 07/12- 07/15 | 0 | 3 | 3 | 0 | 3 | 24 | 33 |  |
| Savile Park/Manor Heath after 07/15 – end 2017 | 0 | 0 | 7 | 0 | 0 | 12 |  | 19 |
| Todmorden before 10/12 – 12/15 | 1 | 2 | 11 | 0 | 2 | 18 | 34 |  |
| Todmorden after 10/15 – end 2017 | 0 | 2 | 9 | 0 | 1 | 9 |  | 21 |
| Sowerby Bridge area before 12/12 – 12/15 | 0 | 4 | 10 | 0 | 8 | 36 | 58 |  |
| Sowerby Bridge area after 12/15 – end 2017 | 0 | 1 | 4 | 1 | 3 | 22 |  | 31 |
| Hebden Bridge before 05/13 – 05/16 | 1 | 5 | 4 | 0 | 2 | 13 | 25 |  |
| Hebden Bridge after 05/16 – end 2017 | 0 | 1 | 0 | 0 | 2 | 3 |  | 6 |
| Ovenden and Illingworth before 10/13 – 10/16 | 0 | 1 | 12 | 0 | 7 | 42 | 62 |  |
| Ovenden and Illingworth after 10/16 – end 2017 | 0 | 0 | 2 | 0 | 2 | 3 |  | 7 |
| Mytholmroyd before 03/14 – 03/17 | 0 | 2 | 4 | 0 | 6 | 7 | 19 |  |
| Mytholmroyd after 03/17 – end 2017 | 0 | 1 | 1 | 0 | 0 | 1 |  | 3 |
| Before Total |  |  |  |  |  |  | 258 |  |
| After Total |  |  |  |  |  |  |  | 104 |

Appendix 3 continued.

20mph Casualty Data By Area

Schemes installed from June 2015 up to December 2017

Data shows the number of casualties prior to the installation in each area and the number post installation.  A pro rata 3 year figure has been calculated based on number of casualties after installation divided by the number of months the scheme has been in place to give a monthly rate.

| Area | 3 years prior | Post installation | Over x months* | Pro rata (3 years) |
| --- | --- | --- | --- | --- |
| Siddal | 21 | 8 | 31 | 9 |
| Southowram | 5 | 6 | 31 | 7 |
| Skircoat/Copley | 1 | 3 | 30 | 4 |
| Savile Park/ Manor Heath | 33 | 19 | 30 | 23 |
| Todmorden | 34 | 21 | 27 | 28 |
| Sowerby Bridge | 58 | 31 | 25 | 45 |
| Hebden Bridge | 25 | 6 | 20 | 11 |
| Ovenden/Illingworth | 62 | 7 | 15 | 17 |
| Mytholmroyd | 19 | 3 | 10 | 11 |
| Total | 258 | 104 |  | 155 |

*varies depending on installation date

Appendix 4

| Department for Transport statistics |  |  |  |  |
| --- | --- | --- | --- | --- |
| Link to full report https://www.gov.uk/government/uploads/system/uploads/attachment_data/file/648081/rrcgb2016-01.pdf |  |  |  |  |
| RAS60002 |  |  |  |  |
| Average value of prevention1 of reported road accidents2 by road type: |  |  |  |  |
| GB 2016 |  |  |  |  |
|  |  |  |  | £ (2016 prices) |
|  | Road Type |  |  |  |
| Accident Type | Built-up roads3 | Non Built-up roads4 | Motorways5 | All Roads |
| Fatal | 1,971,998 | 2,125,862 | 2,075,937 | 2,053,814 |
| Serious | 228,149 | 258,046 | 265,305 | 237,527 |
| Slight | 23,514 | 28,576 | 34,322 | 24,911 |
| All injury accidents | 67,924 | 139,961 | 96,330 | 83,893 |
| Damage only | 2,093 | 3,060 | 2,940 | 2,211 |
| All accidents | 5,613 | 18,617 | 13,799 | 7,235 |
| 1 The costs were based on 2016 prices and values |  |  |  |  |
| 2 The number of reported road accidents were based on 2016 data |  |  |  |  |
| 3 Roads with speed limits of 40pmh or less, excluding motorways and A(M) roads |  |  |  |  |
| 4 Roads with speed limits greater than 40mph, excluding motorways and A(M) roads |  |  |  |  |
| 5 Includes motorways and A(M) roads |  |  |  |  |

Appendix 5

Department for Transport:  Reported Road Casualties in Great Britain: notes, definitions

Statistics on road safety in Great Britain are mostly based on accidents reported to the police via STATS19. The statistics refer to personal injury accidents on public roads (including footways) which become known to the police within 30 days. In particular, damage-only accidents, with no human casualties or accidents on private roads or car parks are not included. The data is collected by police at the scene of an accident or in some cases reported by a member of the public at a police station. Some 50 data items are collected for each accident, including the time and location of the accident, the types of vehicles involved and what they were doing at the time of the accident, and some information on the drivers and casualties involved. The data is processed and then passed by the police (or their agent) to the Department for final checking and analysis.  Accident: Involves personal injury occurring on the public highway (including footways) in which at least one road vehicle or a vehicle in collision with a pedestrian is involved and which becomes known to the police within 30 days of its occurrence. One accident may give rise to several casualties. “Damage-only” accidents are not included in this publication.Built-up roads: Accidents on “built-up roads” are those which occur on roads with speed limits (ignoring temporary limits) of 40 mph or less. “Non built-up roads” refer to speed limits over 40 mph.

Casualty: A person killed or injured in an accident. Casualties are sub-divided into killed, seriously injured and slightly injured.

Appendix 6 - West Yorkshire  Killed and Seriously Injured 2017

(Leeds City Council - Road Collision Analysis)

Appendix 2

Vehicle Activated Signs – locations

Casualties Rates per traffic level

Appendix 7 – Key Evidence

- Calderdale  is not alone in introducing 20mph speed limits in the majority of residential areas. Already over 14million people live in local authorities which are adopting or have adopted 20mph policies.  Cities such as Portsmouth, Liverpool, Manchester, Edinburgh, Newcastle, Oxford, Sheffield, Birmingham and a number of London Boroughs have implemented 20mph speed limits. The Parliamentary Advisory Council for Transport Safety, Play England, Local Government Information Unit, and the BMA are just  some of those organisations and agencies that support 20mph as routine across residential roads. The National Institute for Health and Care Excellence (NICE) has also issued guidance to local authorities advising on the implementation of 20mph speed limits. (NICE. Unintentional injuries on the road : interventions for under 15s (November 2010).

- The World Health Organisation recommends 20mph limits as best practice in residential areas.  As part of the 4th UN Global Road Safety Weed in 2017, WHO focussed on vehicle speed as the major factor in most collisions.  Its document on speed management (1) states ‘a safe speed on roads with possible conflicts between cars and pedestrians, cyclists or other vulnerable road users is 30kmh/20mph’.  This is supported by many pieces of research including substantive evidence that children are unable to cope with traffic speeds above 20mph – Royal Holloway, University of London (2) found that at vehicle speeds higher  than 20mph, primary age children may not be able to detect fast cars approaching.  In 2013, Department for Transport (3)  guidelines on setting speeds by local Traffic Authorities noted that ‘fear of traffic can affect peoples’ quality of life and the needs of vulnerable road users must be fully taken into account…speed management strategies should seek to protect local community life’.

- WHO – Managing Speed Page 8    http://apps.who.int/iris/bitstream/handle/10665/254760/WHO-NMH-NVI-17.7-eng.pdf?sequence=1&isAllowed=y  http://apps.who.int/iris/bitstream/10665/254760/1/WHO-NMH-NVI-17.7-eng.pdf?ua=1

- Wann, Poulter, Purcell -Reduced Sensitivity to Visual Looming Inflates the Risk Posed by Speeding Vehicles When Children Try to Cross the Road  http://journals.sagepub.com/doi/full/10.1177/0956797611400917

- DfT – Setting Local Speed Limits – Circular 01/2013 - https://www.gov.uk/government/publications/setting-local-speed-limits

- Public Health England’s document  ‘Working Together to Promote Active Travel, A briefing for local authorities’ references studies which show that Britain’s public realm isn’t cycle or walking friendly enough.  Roads need to be fit for purpose - not just for cars, but also for people to keep fitter as they move around.  20mph is a solution. ”Active travel" is about building activity into our normal daily lives which are currently far too sedentary for our own health and the nation's economy.  Casualty prevention, child protection plus better health from more exercise and health equality are the major reasons why Public Health are contributing towards the implementation of  20mph speed limits. Public Health England’s briefing says ‘There is a growing evidence base on the benefits of 20mph speed limits…repeated national surveys show strong public support for 20mph in residential streets’.

- Impact of 20mph speed limits on air pollution has been examined in a number of studies. Overall, a smoothing of driving style and cutting out of the acceleration phase from 20mph to 30mph is considered to be beneficial for emissions of harmful pollutants and the evidence suggest that 20mph limits are likely to result in a negligible impact upon air quality. A study from Berlin concluded that the introduction of 30kph limits (18.6mph) resulted in an up to 30% reduction in particulate emissions and 15% reduction in traffic related nitrogen oxides (NOx) emissions but enforcement of the limit and smoothing of flow with traffic light coordination was thought to play an important role. (Lutz m. air quality management in Berlin 2014). A 2013 study conducted in London, showed the impacts of 20mph speed limits to be mixed but with particular air quality benefits being seen for particulate and NOx emissions from diesel vehicles.   https://www.cityoflondon.gov.uk/search/results.aspx?k=speed%20restriction%20air%20quality

Information from other authorities on effects of 20mph on speed and casualties:

| 20mph Limit Study or Report | Speed reduction | Results including casualty/collision reduction effect |
| --- | --- | --- |
| Scotland: 20mph Speed Reduction Initiative. Scottish Exec Central Research Unit. 2001 Archie Burns, Neil Johnstone and Neil Macdonald, Halcrow Group Ltd. 75 sites included - advisory 20mph limit (green circle) in residential areas http://tinyurl.com/y76szb27 | 1.2mph -higher reductions on higher pre speed roads | Comparing 35 months before to 15 months after, overall casualties reduced from 31.3 pa to 18.2 pa – a “considerable drop in the number of recorded accidents”. KSI reduced from 20% to 14% - “the reduction in severity is encouraging”. |
| Portsmouth was the first Local Authority in England to implement extensive 20mph limits for 94% of the city’s residential road length in 2008. Report by Oliver Willcocks Road Safety Officer Portsmouth City Council sent 18/3/2016 | Average speed reduction of 1.3mph | Analysis has been undertaken of all injury collisions for 3 yrs before (2005-2007) and 3 after (2009-2011). Collisions occurring in 2008 were excluded (implementation year). Collisions reduced by 18.8% on the roads with a new 20mph limit, compared with 10.3% across the rest of the city’s streets. 2012-2013: 31% reduction of collisions in 20mph roads compared to a 10.5% reduction in 30mph roads and an 11% reduction for all roads. |
| Warrington Trial results | 1.45mph reduction | 27% reduction in casualties |
| Edinburgh: South Central Edinburgh 20mph Limit Pilot Evaluation http://tinyurl.com/y9ll8txn 27/8/2013 by Mark Turley/ Stephen Murrell Road Safety | Avg reduction of 1.9mph. 28 locations avg ‘before’ speeds 22.8mph. ‘after’ 20.9mph; |  |
| Bristol - The University of the West of England (UWE) has analysed the impact of 20mph roll-outs for Bristol City Council. The Bristol Twenty Miles Per Hour Limit Evaluation (BRITE) Study -Pilkington, P., Bornioli, A., Bray, I. and Bird, E. (2018) | 2.7mph reduction in average traffic speeds | Casualties avoided per year are 4.53 fatalities, 11.3 serious injuries and 159.3 slight injuries. Estimate cost saving of over £15m per year from fatal, serious and slight injuries avoided. |
| Lancashire County Council - 2012 results of 3 pilot 20mph limited areas. 2014 results – http://www.blackpoolgazette.co.uk/news/community/community-news/next-phase-of-20mph-limits-is-rolled-out-1-6950104 |  | 46% casualty reduction 30% casualty reduction |
| Nottingham http://www.chad.co.uk/news/local/20mph-speed-limit-slows-down-accident-rate-1-6945529 Sherwood previously 9.4 casualties down to 8 casualties pa Cycling and walking up as preferred mode of transport up 17.5% |  | 15% casualty reduction |
| Brighton phase 1 April 2013-14 (compared to previous 3 yr avg) http://www.brighton-hove.gov.uk/content/parking-and-travel/travel-transport-and-road-safety/safer-streets-better-places |  | 12% casualty reduction |
| Bath and North East Somerset (BANES) - a recent review of the 20mph limit intervention found an overall reduction in average speeds of 1.3mph, with some reductions in road traffic collisions. Bath & North East Somerset Council. “ Setting Local Speed Limits ” A review of recent installations of 20mph area schemes ( signage only ). | 1.3mph reduction | Some accident reduction has been observed in Bath, but accident increase, albeit slight, has been seen in outlying towns. The analysis is based on very small numbers and a number of the schemes have not been in place for 3 years and rely on 12 months data only. |
| Manchester – continuing with phase 2 roll out but may use allocated funding for phase 3 on alternative road treatments. Decided to review as pedestrian and cycle casualty reduction have not matched the percentage reduction in all the roads across the city. Question whether the roads chosen for phase one are atypical of the aggregate of Manchester roads, plus small numbers eg a reduction from 7 pedestrian casualties in Moss Side and Fallowfield to 6 as a 14% reduction compared to a city wide reduction of 29% - confidence levels on such a small number as 7 may be due to random fluctuation than any trend. Report admits that the data is inconclusive and that they would need to evaluate data over a longer time. | 0.7mph reduction | The results show that casualties in the phase 1 20mph area have not reduced as much as the casualty numbers citywide. Further evaluation over a longer time period need to get data that is more statistically relevant. |

Appendix 8  - Changes in average speed following implementation of 20mph speed limits

| Area | Total No. of Vehicles | Mean speed | Reduction in Mean Speed |
| --- | --- | --- | --- |
| Boothtown |  |  |  |
| Before | 42161 | 26.8 |  |
| After | 40899 | 21.4 | 5.4 |
| Elland |  |  |  |
| Before | 179501 | 27.5 |  |
| After | 205295 | 23.4 | 4.1 |
| Hopwood |  |  |  |
| Before | 179157 | 24.3 |  |
| After | 165352 | 23.3 | 1.0 |
| Mixenden |  |  |  |
| Before | 71407 | 26.5 |  |
| After | 62981 | 24 | 2.5 |
| Pellon |  |  |  |
| Before | 173742 | 25 |  |
| After | 177616 | 23.4 | 1.6 |
| Siddal |  |  |  |
| Before | 59828 | 22.8 |  |
| After | 52889 | 22.6 | 0.2 |
| Stainland |  |  |  |
| Before | 166570 | 25.8 |  |
| After | 175294 | 22.8 | 3 |
| Todmorden |  |  |  |
| Before | 98092 | 21.1 |  |
| After | 97213 | 20.7 | 0.4 |
| Hebden Bridge |  |  |  |
| Before | 80009 | 25.2 |  |
| After | 81248 | 23.9 | 1.3 |
| Sowerby Bridge |  |  |  |
| Before | 134199 | 23.0 |  |
| After | 144844 | 22.3 | 0.7 |
| Ovenden/Illingworth |  |  |  |
| Before | 150370 | 26.1 |  |
| After | 153227 | 24.3 | 1.8 |
| Mytholmroyd |  |  |  |
| Before | 307520 | 25.8 |  |
| After | 276783 | 23.3 | 2.5 |
| Hipperholme, Northowram, Shelf |  |  |  |
| Before | 122190 | 24.2 |  |
| After | 119501 | 23.0 | 1.2 |
| Barkisland, Greetland, Rishworth |  |  |  |
| Before | 40587 | 26.6 |  |
| After | 37823 | 26.3 | 0.3 |
| Total |  |  |  |
| Before | 1805333 | 25.1 |  |
| After | 1790965 | 23.2 | 1.9 |

Appendix 9 – Speed Data 20mph areas

| BOOTHTOWN: BEFORE & AFTER SPEED SURVEYS |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Operational: March 2013 |  |  |  |  |  |  |  |  |
| LOCATION | Date | Total no of vehicles | Average | 85% | Standard deviation | Average change in speed | 85% change in speed |  |
| Claremount Road (near No. 137) | Pre 20mph May 2012 | 12232 | 28.8 | 34.8 | 6.5 |  |  |  |
|  | Nov-13 | 12111 | 26 | 32.7 | 6.5 | -2.8 | -2.1 |  |
| traffic calming | Jun-16 | 11502 | 21.3 | 26.8 | 5.6 | -7.5 | -8.0 |  |
| Claremount Road (near No. 174) | Pre 20mph May 2012 | 18864 | 29.1 | 34.8 | 6.2 |  |  |  |
|  | Nov-13 | 18487 | 25.9 | 32.2 | 6.4 | -3.2 | -2.6 |  |
|  | Jun-16 | 17604 | 23.3 | 28.7 | 5.7 | -5.8 | -6.1 |  |
| All Souls Road, Boothtown | Pre 20mph May 2012 | 2223 | 18.4 | 24.1 | 6.2 |  |  |  |
|  | Nov-13 | 2088 | 18.7 | 24.4 | 6.0 | 0.3 | 0.3 |  |
|  | Jun-16 | 2239 | 18.5 | 24.2 | 5.9 | 0.1 | 0.1 |  |
| Woodside Road, Boothtown | Pre 20mph May 2012 | 8842 | 21.4 | 27.2 | 8.2 |  |  |  |
|  | Nov-13 | 9398 | 18.8 | 24.2 | 5.7 | -2.6 | -3.0 |  |
|  | Jun-16 | 9554 | 18.7 | 24.2 | 5.7 | -2.7 | -3.0 |  |

| ELLAND: BEFORE & AFTER SPEED SURVEYS |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Operational: March 2012 |  |  |  |  |  |  |  |  |
| LOCATION | Date | Total No of vehicles | Average | 85% | Standard deviation | Average change of speed | 85% change of speed |  |
| Elland Lane | Pre 20mph - July 11 | 30108 | 30.3 | 35.3 | 5.6 |  |  |  |
|  | Jul-12 | 37428 | 25.8 | 31.3 | 5.9 | -4.5 | -4.0 |  |
|  | Nov-13 | 40227 | 24.0 | 29.3 | 6.0 | -6.3 | -6.0 |  |
| Lower Edge Road | Pre 20mph - July 11 | 25492 | 26.5 | 32.5 | 5.9 |  |  |  |
|  | Jul-12 | 28210 | 22.9 | 29.0 | 6.6 | -3.6 | -3.5 |  |
|  | Nov-13 | 31436 | 22.7 | 28.6 | 6.4 | -3.8 | -3.9 |  |
| Hullenedge Road (L/c 17) | Pre 20mph - July 11 | 6236 | 28.5 | 34.7 | 6.5 |  |  |  |
|  | Jul-12 | 6928 | 25.6 | 32.7 | 6.8 | -2.9 | -2.0 |  |
|  | Nov-13 | 8095 | 25.4 | 31.9 | 6.4 | -3.1 | -2.8 |  |
| Hullenedge Road (L/c 4) | Pre 20mph - July 11 | 6770 | 30.6 | 35.4 | 5.3 |  |  |  |
|  | Jul-12 | 7528 | 27.4 | 33.3 | 5.6 | -3.2 | -2.1 |  |
|  | Nov-13 | 8471 | 26.7 | 32.3 | 5.3 | -3.9 | -3.1 |  |
| Victoria Road (L/c 32) | Pre 20mph - July 11 | 31312 | 27.6 | 33.8 | 6.7 |  |  |  |
|  | Jul-12 | 27540 | 26.3 | 32.6 | 6.6 | -1.3 | -1.2 |  |
|  | Nov-13 | 30757 | 23.5 | 29.5 | 7 | -4.1 | -4.3 |  |
| Victoria road (L/c 19) | Pre 20mph - July 11 | 36003 | 26.9 | 33.4 | 7.1 |  |  |  |
|  | Jul-12 | 33977 | 25.3 | 32.0 | 6.8 | -1.6 | -1.4 |  |
|  | Nov-13 | 38932 | 23.3 | 29.2 | 6.7 | -3.6 | -4.2 |  |
| Jepson Lane | Pre 20mph - July 11 | 43580 | 25.8 | 31 | 6 |  |  |  |
|  | Jul-12 | 43961 | 24.5 | 29.7 | 6 | -1.3 | -1.3 |  |
|  | Nov-13 | 47377 | 22.5 | 28.1 | 6.3 | -3.3 | -2.9 |  |

| HOPWOOD: BEFORE & AFTER SPEED SURVEYS |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Results in (mph) based on 7 day (7am-7pm) average speed of all vehicles |  |  |  |  |  |  |  |  |
| Operational: May 2014 |  |  |  |  |  |  |  |  |
| LOCATION | Date | Total No of vehicles | Average | 85% | Standard deviation | Average change of speed | 85% change of speed |  |
| Parkinson Lane | Pre 20mph Apr- 13 | 24084 | 23.6 | 28.8 | 5.3 |  |  |  |
|  | Jun-16 | 20192 | 21.9 | 28.1 | 6.5 | -1.7 | -0.7 |  |
| Fenton Road | Pre 20mph Apr- 13 | 7571 | 20.2 | 26.9 | 6.8 |  |  |  |
|  | Jun-16 | 8318 | 21.6 | 27.9 | 6.8 | 1.4 | 1 |  |
| Trimmingham Road | Pre 20mph Apr- 13 | 10240 | 19.6 | 23.8 | 4.1 |  |  |  |
|  | Jun-16 | 9947 | 18.2 | 21.5 | 3.0 | -1.4 | -2.3 |  |
| Hopwood Lane (w of Mile Cross Terrace) | Pre 20mph Nov-13 | 11585 | 22.9 | 29.4 | 7.0 |  |  |  |
|  | Jun-16 | 11490 | 23.7 | 29.8 | 6.7 | 0.8 | 0.4 |  |
| Hopwood Lane (w of Westholme Road) (6 days) | Pre 20mph Nov-13 | 15984 | 23.4 | 29.5 | 6.9 |  |  |  |
| (6 days) | Jun-16 | 14438 | 23.4 | 29.5 | 6.7 | 0 | 0 |  |
| Spring Hall Lane | Pre 20mph Nov-13 | 37492 | 23.4 | 28.6 | 5.9 |  |  |  |
|  | Jun-16 | 25867 | 24.7 | 30 | 6.8 | 1.3 | 1.4 |  |
| West View Drive | Pre 20mph Apr- 13 | 579 | 14.4 | 19.9 | 5.5 |  |  |  |
|  | Jun-16 | 930 | 14.6 | 19.7 | 5.3 | 0.2 | -0.2 |  |
| Warley Road (upper) | Pre 20mph Apr- 13 | 27559 | 30.4 | 35 | 5.5 |  |  |  |
|  | Jun-16 | 27113 | 27.8 | 33 | 5.3 | -2.6 | -2 |  |
| Warley Road (school) | Pre 20mph Apr- 13 | 33921 | 25.3 | 30.0 | 5.7 |  |  |  |
|  | Jun-16 | 35920 | 22.8 | 28.5 | 6.7 | -2.5 | -1.5 |  |
| Stanley Road | Pre 20mph Apr- 13 | 10142 | 21.6 | 27.2 | 5.4 |  |  |  |
|  | Jun-16 | 11137 | 19.1 | 24.2 | 5.4 | -2.5 | -3 |  |

| MIXENDEN: BEFORE & AFTER SPEED SURVEYS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Operational: April 2014 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| LOCATION | Date |  |  |  |  |  | Total No of vehicles |  |  |  |  | Average |  |  |  | 85% |  |  |  |  | Standard deviation |  |  |  | Average change of speed |  |  |  |  | 85% change of speed |  |  |  |  |
| Crag Lane | Pre 20mph Apr-13 |  |  |  |  |  | 32393 |  |  |  |  | 30.1 |  |  |  | 35 |  |  |  |  | 5.8 |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | May-14 |  |  |  |  |  | 26118 |  |  |  |  | 26.9 |  |  |  | 33.4 |  |  |  |  | 6.6 |  |  |  | -3.2 |  |  |  |  | -1.6 |  |  |  |  |
| Mixenden Road L/c 2 2 days data | Pre 20mph May-13 |  |  |  |  |  | 3726 |  |  |  |  | 24.1 |  |  |  | 29.8 |  |  |  |  | 6.8 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 days data | May-14 |  |  |  |  |  | 3900 |  |  |  |  | 22.2 |  |  |  | 28.2 |  |  |  |  | 6.2 |  |  |  | -1.9 |  |  |  |  | -1.6 |  |  |  |  |
| Woodbrook Avenue | Pre 20mph Apr-13 |  |  |  |  |  | 1412 |  |  |  |  | 17.3 |  |  |  | 23.0 |  |  |  |  | 5.6 |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | May-14 |  |  |  |  |  | 1206 |  |  |  |  | 15.5 |  |  |  | 21.5 |  |  |  |  | 5.9 |  |  |  | -1.8 |  |  |  |  | -1.5 |  |  |  |  |
| Clough Lane L/c 23 4 days | Pre 20mph Apr-13 |  |  |  |  |  | 10597 |  |  |  |  | 22.8 |  |  |  | 27.7 |  |  |  |  | 5 |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | May-14 |  |  |  |  |  | 8715 |  |  |  |  | 20.9 |  |  |  | 24.8 |  |  |  |  | 5 |  |  |  | -1.9 |  |  |  |  | -2.9 |  |  |  |  |
| Hambleton Drive | Pre 20mph Apr-13 |  |  |  |  |  | 1774 |  |  |  |  | 18.7 |  |  |  | 23.8 |  |  |  |  | 6.4 |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | May-14 |  |  |  |  |  | 1540 |  |  |  |  | 18.1 |  |  |  | 23 |  |  |  |  | 5.6 |  |  |  | -0.6 |  |  |  |  | -0.8 |  |  |  |  |
| Stanningley Drive 4 days | Pre 20mph Apr-13 |  |  |  |  |  | 548 |  |  |  |  | 18.5 |  |  |  | 25.4 |  |  |  |  | 7.4 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4 days | May-14 |  |  |  |  |  | 780 |  |  |  |  | 17.1 |  |  |  | 23.8 |  |  |  |  | 7.2 |  |  |  | -1.4 |  |  |  |  | -1.6 |  |  |  |  |
| Clough Lane - Moins Close, col 4 | Pre 20mph Apr-13 |  |  |  |  |  | 20957 |  |  |  |  | 24.7 |  |  |  | 29.0 |  |  |  |  | 4.9 |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | May-14 |  |  |  |  |  | 20722 |  |  |  |  | 23.3 |  |  |  | 28.3 |  |  |  |  | 4.9 |  |  |  | -1.4 |  |  |  |  | -0.7 |  |  |  |  |
| Pellon: BEFORE & AFTER SPEED SURVEYS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Operational: July 2013 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| LOCATION |  |  |  | Date |  |  |  | Total No of vehicles |  |  | Average |  |  |  | 85% |  |  |  |  | Standard deviation |  |  |  |  |  | Average change of speed |  |  |  |  | 85% change of speed |  |  |  |
| Albert Road |  |  |  | Pre 20mph Dec-11 |  |  |  | 18401 |  |  | 22.7 |  |  |  | 28.3 |  |  |  |  | 5.8 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Nov-13 |  |  |  | 20268 |  |  | 23.2 |  |  |  | 28.5 |  |  |  |  | 5.8 |  |  |  |  |  | 0.5 |  |  |  |  | 0.2 |  |  |  |
| Roils Head Road |  |  |  | Pre 20mph Dec-11 |  |  |  | 10789 |  |  | 25.0 |  |  |  | 30.7 |  |  |  |  | 5.9 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Nov-13 |  |  |  | 12084 |  |  | 23.0 |  |  |  | 28.7 |  |  |  |  | 5.7 |  |  |  |  |  | -2 |  |  |  |  | -2 |  |  |  |
| Highroad Well Lane |  |  |  | Pre 20mph Dec-11 |  |  |  | 9286 |  |  | 23.9 |  |  |  | 30.7 |  |  |  |  | 7.1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Nov-13 |  |  |  | 9928 |  |  | 22.4 |  |  |  | 29.3 |  |  |  |  | 7.2 |  |  |  |  |  | -1.5 |  |  |  |  | -1.4 |  |  |  |
| Battinson Road |  |  |  | Pre 20mph Dec-11 |  |  |  | 16020 |  |  | 23.0 |  |  |  | 29.1 |  |  |  |  | 6.3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Nov-13 |  |  |  | 11723 |  |  | 21.3 |  |  |  | 27.9 |  |  |  |  | 6.5 |  |  |  |  |  | -1.7 |  |  |  |  | -1.2 |  |  |  |
| Stretchgate Lane |  |  |  | Pre 20mph Dec-11 |  |  |  | 9867 |  |  | 21.7 |  |  |  | 27.9 |  |  |  |  | 6.1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Nov-13 |  |  |  | 10884 |  |  | 22.1 |  |  |  | 28.4 |  |  |  |  | 6.3 |  |  |  |  |  | 0.4 |  |  |  |  | 0.5 |  |  |  |
| Pellon New Road |  |  |  | Pre 20mph Dec-11 |  |  |  | 36384 |  |  | 27.3 |  |  |  | 31.9 |  |  |  |  | 5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Nov-13 |  |  |  | 40638 |  |  | 28 |  |  |  | 33 |  |  |  |  | 4.6 |  |  |  |  |  | 0.7 |  |  |  |  | 1.1 |  |  |  |
| Gibbet Street (off West View Drive) |  |  |  | Pre 20mph Dec-11 |  |  |  | 27715 |  |  | 27.5 |  |  |  | 33.2 |  |  |  |  | 5.8 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| traffic calming |  |  |  | Nov-13 |  |  |  | 26298 |  |  | 19 |  |  |  | 24 |  |  |  |  | 5.3 |  |  |  |  |  | -8.5 |  |  |  |  | -9.2 |  |  |  |
| Church Lane |  |  |  | Pre 20mph Dec-11 |  |  |  | 4853 |  |  | 20.2 |  |  |  | 24.8 |  |  |  |  | 5.3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Nov-13 |  |  |  | 5108 |  |  | 22 |  |  |  | 26.9 |  |  |  |  | 4.8 |  |  |  |  |  | 1.8 |  |  |  |  | 2.1 |  |  |  |
| Rye Lane |  |  |  | Pre 20mph Dec-11 |  |  |  | 3959 |  |  | 18.5 |  |  |  | 23.8 |  |  |  |  | 5.3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Nov-13 |  |  |  | 3193 |  |  | 18.9 |  |  |  | 23.7 |  |  |  |  | 4.8 |  |  |  |  |  | 0.4 |  |  |  |  | -0.1 |  |  |  |
| Spring Hall Lane |  |  |  | Pre 20mph Dec-11 |  |  |  | 36468 |  |  | 25.6 |  |  |  | 29.8 |  |  |  |  | 5.1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Nov-13 |  |  |  | 37492 |  |  | 23.4 |  |  |  | 28.6 |  |  |  |  | 5.9 |  |  |  |  |  | -2.2 |  |  |  |  | -1.2 |  |  |  |
| SIDDAL: BEFORE & AFTER SPEED SURVEYS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Operational: June 2015 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| LOCATION |  | Date |  |  | Total No of vehicles |  |  |  |  | Average |  |  |  | 85% |  |  |  |  | Standard deviation |  |  |  |  | Average change of speed |  |  |  |  | 85% change of speed |  |  |  |  |  |
| Whitegate Road L/c 20 outside No 46 |  | Pre 20mph May-15 |  |  | 42370 |  |  |  |  | 22.1 |  |  |  | 29.1 |  |  |  |  | 7.3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Oct-15 |  |  | 36425 |  |  |  |  | 20.7 |  |  |  | 27.7 |  |  |  |  | 6.9 |  |  |  |  | -1.4 |  |  |  |  | -1.4 |  |  |  |  |  |
|  |  | Jun-16 |  |  | 38184 |  |  |  |  | 22.7 |  |  |  | 28.7 |  |  |  |  | 6.6 |  |  |  |  | 0.6 |  |  |  |  | -0.4 |  |  |  |  |  |
| Siddal Lane L/c 10 outside No 127 |  | Pre 20mph May-15 |  |  | 6241 |  |  |  |  | 28.9 |  |  |  | 34.9 |  |  |  |  | 6.8 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Oct-15 |  |  | 6576 |  |  |  |  | 26.1 |  |  |  | 32.7 |  |  |  |  | 6.6 |  |  |  |  | -2.8 |  |  |  |  | -2.2 |  |  |  |  |  |
|  |  | Jun-16 |  |  | 4409 |  |  |  |  | 26.4 |  |  |  | 33.2 |  |  |  |  | 7.0 |  |  |  |  | -2.5 |  |  |  |  | -1.7 |  |  |  |  |  |
| Park Lane L/c outside No 51 |  | Pre 20mph May-15 |  |  | 11217 |  |  |  |  | 22.3 |  |  |  | 31.6 |  |  |  |  | 8.9 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Oct-15 |  |  | 8762 |  |  |  |  | 21.2 |  |  |  | 28.8 |  |  |  |  | 7.1 |  |  |  |  | -1.1 |  |  |  |  | -2.8 |  |  |  |  |  |
|  |  | Jun-16 |  |  | 10296 |  |  |  |  | 20.8 |  |  |  | 29.6 |  |  |  |  | 8.7 |  |  |  |  | -1.5 |  |  |  |  | -2.0 |  |  |  |  |  |

| STAINLAND: BEFORE & AFTER SPEED SURVEYS |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Operational: March 2011 |  |  |  |  |  |  |  |
| LOCATION | Date | Total No of vehicles | Average | 85% | Standard deviation | Average change of speed | 85% change of speed |
| Broad Carr Lane, Holywell Green | pre 20mph Oct-10 | 20315 | 25.8 | 29.9 | 5.2 |  |  |
|  | Jul-11 | 20506 | 24.3 | 29.1 | 5.1 | -1.5 | -0.8 |
|  | Nov-13 | 20119 | 24.9 | 29.2 | 4.6 | -0.9 | -0.7 |
| Station Road, Holywell Green | pre 20mph Oct-10 | 17218 | 28.0 | 33.3 | 5.4 |  |  |
|  | Jul-11 | 16500 | 25.6 | 31 | 5.5 | -2.4 | -2.3 |
|  | Nov-13 | 17918 | 25.5 | 30.4 | 5.4 | -2.5 | -2.9 |
| High Street | pre 20mph Oct-10 | 9027 | 21.6 | 25.3 | 4.6 |  |  |
|  | Jul-11 | 10173 | 22.0 | 26.4 | 4.5 | 0.4 | 1.1 |
|  | Nov-13 | 12964 | 21.7 | 25.7 | 4.4 | 0.1 | 0.4 |
| Stainland Road t pole 1a | pre 20mph Oct-10 | 34922 | 28.5 | 33.8 | 5.3 |  |  |
|  | Jul-11 | 35464 | 25.1 | 31 | 6.2 | -3.4 | -2.8 |
|  | Nov-13 | 35062 | 24.7 | 29.9 | 6.1 | -3.8 | -3.9 |
| Stainland Road l/c 118 | pre 20mph Oct-10 | 29197 | 21.3 | 27.4 | 6.4 |  |  |
|  | Jul-11 | 28938 | 20.6 | 25.8 | 6.1 | -0.7 | -1.6 |
|  | Nov-13 | 27592 | 21.2 | 26.5 | 5.7 | -0.1 | -0.9 |
| Coldwells Hill | pre 20mph Oct-10 | 3147 | 17.5 | 22.3 | 4.5 |  |  |
|  | Jul-11 | 3630 | 15.8 | 20.0 | 5.0 | -1.7 | -2.3 |
|  | Nov-13 | 3265 | 17.9 | 22.9 | 4.6 | 0.4 | 0.6 |
| Stainland Road l/c 123 | pre 20mph Oct-10 | 20996 | 22.6 | 28.3 | 6.0 |  |  |
|  | Jul-11 | 26917 | 23 | 28 | 4.7 | 0.4 | -0.3 |
|  | Nov-13 | 28246 | 21.1 | 25.9 | 5.8 | -1.5 | -2.4 |
| Stainland Road l/c 89 | pre 20mph Oct-10 | 31748 | 24 | 31.1 | 8.2 |  |  |
|  | Jul-11 | 28582 | 24.6 | 29.7 | 5.6 | 0.6 | -1.4 |
|  | Nov-13 | 30128 | 21.6 | 28.6 | 7.3 | -2.4 | -2.5 |

| TODMORDEN: BEFORE & AFTER SPEED SURVEYS |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Operational: October 2015 |  |  |  |  |  |  |  |  |  |
| LOCATION | Date | Total No of vehicles | Average | 85% | Standard deviation |  | Average change of speed |  | 85% change of speed |
| Longfield Road L/c 3 | Pre 20mph May-15 | 5801 | 20.4 | 25.1 | 5.6 |  |  |  |  |
| only showing 1 days data | Jun-16 | 2182 | 19.7 | 24.8 | 5.7 |  |  |  |  |
| Halifax Road L/c 9 | Pre 20mph May-15 | 67690 | 20.9 | 27.6 | 8.2 |  |  |  |  |
|  | Jul-16 | 70304 | 20.7 | 27.2 | 7.4 |  | -0.2 |  | -0.4 |
| Tennyson Avenue L/c 5 | Pre 20mph May-15 | 1424 | 18.9 | 25.2 | 7.1 |  |  |  |  |
|  | Jul-16 | 1523 | 18.3 | 24.8 | 6.7 |  | -0.6 |  | -0.4 |
| Kilnhurst Road L/c 9 | Pre 20mph May-15 | 3764 | 17.3 | 22.3 | 4.9 |  |  |  |  |
|  | Jul-16 | 3673 | 16.3 | 20.5 | 5.2 |  | -1.0 |  | -1.8 |
| Park Road L/c 3 | Pre 20mph May-15 | 7279 | 23.9 | 28.9 | 5 |  |  |  |  |
|  | Jul-16 | 6929 | 23.8 | 29 | 5.1 |  | -0.1 |  | 0.1 |
| Hollins Road L/c 20 | Pre 20mph May-15 | 7414 | 23.6 | 28.6 | 5.1 |  |  |  |  |
|  | Jul-16 | 7338 | 23 | 28.3 | 5 |  | -0.6 |  | -0.3 |
| Knowlwood Road L/c 51 | Pre 20mph May-15 | 4720 | 19.5 | 26.7 | 6.7 |  |  |  |  |
|  | Jul-16 | 5264 | 18.1 | 24.7 | 6.7 |  | -1.4 |  | -2.0 |

| HEBDEN BRIDGE: BEFORE & AFTER SPEED SURVEYS |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Operational: May 2016 |  |  |  |  |  |  |  |
| LOCATION | Date | Total No of vehicles | Average | 85% | Standard deviation | Average change in speed | 85% change in speed |
| Parrock Lane | Pre 20mph Apr-16 | 4798 | 28.7 | 34.8 | 6.2 | -2 | -1.8 |
|  | Sep-17 | 6146 | 26.7 | 33 | 6 |  |  |
| Keighley Road (col no 83) | Pre 20mph Apr-16 | 17027 | 30.8 | 36.5 | 6.0 | -0.5 | -0.6 |
|  | Sep-17 | 17295 | 30.3 | 35.9 | 6.0 |  |  |
| Keighley Road (col no 72) Sprutts Lane | Pre 20mph Apr-16 | 20152 | 19.5 | 23.8 | 4.8 | -0.4 | -0.4 |
|  | Sep-17 | 18926 | 19.1 | 23.4 | 4.6 |  |  |
| Luddenden Lane | Pre 20mph Apr-16 | 28380 | 27 | 32.1 | 5.1 | -2.3 | -2.6 |
|  | Sep-17 | 27696 | 24.7 | 29.5 | 5.4 |  |  |
| Jim Allen Lane | Pre 20mph Apr-16 | 9652 | 20.2 | 24.6 | 5.1 | -1.3 | -0.8 |
|  | Sep-17 | 11185 | 18.9 | 23.8 | 5.1 |  |  |

| SOWERBY BRIDGE: BEFORE & AFTER SPEED SURVEYS |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Operational: December 2015 |  |  |  |  |  |  |  |
| LOCATION | Date | Total No of vehicles | Average | 85% | Standard deviation | Average change of speed | 85% change of speed |
| Willowfield Road | Pre 20mph Dec-15 | 4732 | 24.4 | 30.2 | 6.5 |  |  |
|  | Jan-17 | 4378 | 24.4 | 30.5 | 6.6 | 0.00 | 0.30 |
| Edwards Road | Pre 20mph Nov-15 | 9199 | 19.1 | 24.5 | 6.0 |  |  |
|  | Jan-17 | 8583 | 18.5 | 24.3 | 6.4 | -0.55 | -0.20 |
| Beech Road | Pre 20mph Nov-15 | 6678 | 27.7 | 33.7 | 6.3 |  |  |
|  | Jan-17 | 5010 | 26.1 | 32.3 | 6.3 | -1.55 | -1.40 |
| Wharf Street | Pre 20mph Nov-15 | 71461 | 24.2 | 30.4 | 9.8 |  |  |
|  | Jan-17 | 80734 | 23.6 | 29.5 | 8.0 | -0.65 | -0.85 |
| Station Road | Pre 20mph Nov-15 | 22390 | 19.9 | 25.4 | 6 |  |  |
|  | Jan-17 | 27071 | 19.0 | 24.7 | 6.6 | -0.95 | -0.65 |
| Park Road | Pre 20mph Nov-15 | 9859 | 21.3 | 27.1 | 6.1 |  |  |
|  | Jan-17 | 8736 | 20.9 | 26.7 | 5.8 | -0.35 | -0.35 |
| Water Hill Lane | Pre 20mph Nov-15 | 9880 | 23.1 | 28.3 | 5.0 |  |  |
|  | Jan-17 | 10332 | 23.2 | 28.4 | 5.0 | 0.10 | 0.10 |

| MYTHOLMROYD: BEFORE & AFTER SPEED SURVEYS |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Operational: March 2017 |  |  |  |  |  |  |  |  |  |  |
| LOCATION | Date | Total No of vehicles | Average | 85% | Standard deviation |  | Average change of speed |  | 85% change of speed |  |
| Cragg Road | Pre 20mph Apr-16 | 27886 | 21.5 | 28.4 | 6.7 |  |  |  |  |  |
|  | Sep-17 | 24133 | 23.7 | 28.9 | 5.7 |  | 2.2 |  | 0.5 |  |
| Midgley Road l/c 14 | Pre 20mph Nov-13 | 9761 | 26.7 | 32.8 | 6.2 |  |  |  |  |  |
|  | Sep-17 | 9629 | 23.9 | 29.8 | 6.8 |  | -2.8 |  | -3.00 |  |
| Burnley Road l/c 291 (w of Brier Hey Lane) | Pre 20mph Feb-15 | 84569 | 27.1 | 32.4 | 6.9 |  |  |  |  |  |
|  | Sep-17 | 80792 | 24.0 | 29.3 | 7.0 |  | -3.1 |  | -3.10 |  |
| Burnley Road outside school | Pre 20mph Apr-15 | 95262 | 24.9 | 29.6 | 7.2 |  |  |  |  |  |
|  | Oct-17 | 81019 | 22.3 | 28.2 | 7.7 |  | -2.6 |  | -1.40 |  |
| Burnley Road - end of Royd Crescent | Pre 20mph Apr-15 | 90042 | 26.7 | 32.1 | 7.1 |  |  |  |  |  |
|  | Oct-17 | 81210 | 23.5 | 28.9 | 7.0 |  | -3.2 |  | -3.20 |  |

| OVENDEN, ILLINGWORTH : BEFORE & AFTER SPEED SURVEYS |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Operational: October 2016 |  |  |  |  |  |  |  |  |
| LOCATION | Date | Total No of vehicles | Average | 85% | Standard deviation | Average change of speed | 85% change of speed |  |
| City Lane, Wheatley | Pre 20mph Sep-16 | 10370 | 20.7 | 26.4 | 6.1 |  |  |  |
|  | Sep-17 | 11047 | 20.4 | 25.8 | 6 | -0.3 | -0.6 |  |
| Ovenden Wood Road, Ovenden | Pre 20mph Sep-16 | 13671 | 23.9 | 29.2 | 5.7 |  |  |  |
|  | Sep-17 | 13652 | 21.7 | 27.6 | 6.2 | -2.2 | -1.6 |  |
| Pavement Lane, Illingworth | Pre 20mph Sep-16 | 10753 | 30.5 | 35.1 | 5.0 |  |  |  |
|  | Sep-17 | 10641 | 28.0 | 33.7 | 5.5 | -2.5 | -1.4 |  |
| Beechwood Road, Illingworth | Pre 20mph Sep-16 | 9350 | 23.7 | 29.2 | 5.8 |  |  |  |
|  | Sep-17 | 11031 | 21.4 | 27.1 | 5.7 | -2.3 | -2.1 |  |
| Holdsworth Road, Illingworth | Pre 20mph Sep-16 | 40898 | 25.4 | 32.2 | 7.7 |  |  |  |
|  | Sep-17 | 38364 | 24.3 | 30.8 | 7.2 | -1.1 | -1.4 |  |
| Bradshaw Lane, Illingworth | Pre 20mph Sep-16 | 16165 | 28.4 | 33.9 | 5.6 |  |  |  |
|  | Sep-17 | 15073 | 25.4 | 31 | 5.9 | -3.0 | -2.9 |  |
| Furness Drive, Illingworth | Pre 20mph Sep-16 | 4754 | 26.7 | 34.7 | 9.3 |  |  |  |
|  | Sep-17 | 4328 | 25.2 | 32.9 | 8.8 | -1.5 | -1.8 |  |
| Riley Lane, Illingworth | Pre 20mph Sep-16 | 21648 | 30.6 | 36.1 | 5.9 |  |  |  |
|  | Sep-17 | 20773 | 29.0 | 34.9 | 6.5 | -1.6 | -1.2 |  |
| Lee Mount Road, Ovenden | Pre 20mph Sep-16 | 4027 | 20.3 | 26.2 | 6.1 |  |  |  |
|  | Sep-17 | 4009 | 19.2 | 24.9 | 6.6 | -1.1 | -1.3 |  |
| Occupation Lane, Illingworth | Pre 20mph Sep-16 | 7943 | 20.2 | 26.5 | 6.3 |  |  |  |
|  | Sep-17 | 5762 | 21 | 27.8 | 9.2 | 0.8 | 1.3 |  |
|  | Nov-17 | 7874 | 19.4 | 24.6 | 5.9 | -1.6 | -3.2 |  |
| Field Head Lane, Illingworth | Pre 20mph Sep-16 | 10791 | 27.8 | 33.7 | 6.3 |  |  |  |
|  | Sep-17 | 10673 | 27.2 | 33.2 | 6.1 | -0.6 | -0.5 |  |

| NORTHOWRAM, HIPPERHOLME & SHELF: BEFORE & AFTER SPEED SURVEYS |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Operational: 22 september 2017 |  |  |  |  |  |  |  |  |  |
| LOCATION | Date | Total No of vehicles | Average | 85% | Standard deviation | Average change of speed | 85% change of speed |  |  |
| Village Street, Norwood Green, L/c 16 | Pre 20mph Jun-17 | 8226 | 24.7 | 30.4 | 6.2 |  |  |  |  |
|  | Feb-18 | 8229 | 23.3 | 29.1 | 6 | -1.4 | -1.3 |  |  |
| Westercroft Lane, Northowram, L/c 5 | Pre 20mph Jun-17 | 14091 | 26.8 | 33.1 | 604.0 |  |  |  |  |
|  | Feb-18 | 13224 | 26.5 | 32.7 | 6.2 | -0.3 | -0.4 |  |  |
| Hough, Northowram, L/c outside 121 | Pre 20mph Jun-17 | 9958 | 24.6 | 29.5 | 5.2 |  |  |  |  |
|  | Feb-18 | 10335 | 23.6 | 28.9 | 5.1 | -1 | -0.6 |  |  |
| Northowram Green, Northowram, L/c 70 | Pre 20mph Jun-17 | 15127 | 22.5 | 28.4 | 6.1 |  |  |  |  |
|  | Feb-18 | 14860 | 20.4 | 26.0 | 6.0 | -2.1 | -2.4 |  |  |
| Shelf Hall Lane, Shelf, L/c 71 | Pre 20mph Jun-17 | 12803 | 22.0 | 28.6 | 6.6 |  |  |  |  |
|  | Feb-18 | 12374 | 20.6 | 27.6 | 6.4 | -1.4 | -1 |  |  |
| Brow Lane, Shelf, L/c 8 | Pre 20mph Jun-17 | 4427 | 21.2 | 27.3 | 6 |  |  |  |  |
|  | Feb-18 | 4911 | 21.9 | 28 | 5.9 | 0.7 | 0.7 |  |  |
| Bramley Lane, Hipperholme | Pre 20mph Jun-17 | 28841 | 25.8 | 32.5 | 7.3 |  |  |  |  |
|  | Feb-18 | 28881 | 24 | 29.7 | 6.5 | -1.8 | -2.8 |  |  |
| Knowle To Road, Hipperholme above school | Pre 20mph Jun-17 | 25018 | 23.5 | 29.5 | 7.2 |  |  |  |  |
|  | Feb-18 | 23268 | 22.8 | 28.7 | 6.5 | -0.7 | -0.8 |  |  |
| The Avenue, Hipperholme | Pre 20mph Jun-17 | 3699 | 21.4 | 27.8 | 6.3 |  |  |  |  |
|  | Feb-18 | 3419 | 20.4 | 26.6 | 6.1 | -1 | -1.2 |  |  |

Appendix 10

Vehicle Activated Signs – locations

| Area | Road | Date installed | Date relocated |
| --- | --- | --- | --- |
| Stainland | The Hame, top end of Station Rd (B6112) | 11/03/2015 | 15/03/2017 |
| Elland | Hullenedge Road | 11/03/2015 | 15/03/2017 |
|  | South Lane | 15/03/2017 |  |
|  | Elland Lane | 15/03/2017 |  |
|  | Victoria Road o/s 112 | 11/03/2015 | 15/03/2017 |
| Pellon | Thrum Hall Lane | 11/03/2015 | 15/03/2017 |
|  | Albert Road | 11/03/2015 | 15/03/2017 |
|  | Battinson Road | 11/03/2015 | 15/03/2017 |
| Mixenden | Crag Lane | 11/03/2015 | 15/03/2017 |
| Hopwood | Parkinson Lane at jcn with Dunkirk Lane | 11/03/2015 | 15/03/2017 |
| Todmorden | Burnley Road | 01/03/2017 |  |
| Sowerby Bridge | Park Road | 01/03/2017 |  |
| Beechwood | Stocks Lane | 01/03/2017 |  |
| Luddenden | Luddenden Lane | 01/03/2017 |  |
| Hopwood | Warley Road | 15/03/2017 |  |
| Siddal | Oxford Lane jcn Pheobe Lane | 15/03/2017 |  |
| Siddal | Backhold Lane | 15/03/2017 |  |
| Southowram | Bank Top | 15/03/2017 |  |
| Skircoat | Dudwell Lane | 15/03/2017 |  |
| Savile Park/Manor Heath/Coronation | Free School Lane | 15/03/2017 |  |